Thread 1: Revenue & Product Definition

The Actual Question

The document frames this as "data vs. signals vs. content" but that's a false choice at the product level. The real question is: what is the unit of value you're selling, and who has budget for it?

There are only three economically distinct positions in market data:

Position 1: Infrastructure provider. You sell clean, normalized, auditable data. Customers are builders — quants, fund operators, developers building their own systems on top of yours. The product is reliability, coverage, and PIT integrity. The competition is Glassnode, Coin Metrics, Kaiko. The moat is data quality and breadth. Revenue model: API subscriptions tiered by throughput and history depth. This makes Layer 3 (Data Universe) the product surface.

Position 2: Intelligence provider. You sell interpretation. Customers are decision-makers — portfolio managers, traders, allocators — who want answers, not data. The product is the signal, the regime classification, the directional call. The competition is research desks, not data vendors. The moat is methodology and track record. Revenue model: subscription to signal feeds, alert services, or periodic intelligence products. This makes Layer 5 (Signal Generation) the product surface.

Position 3: Workflow product. You sell a complete tool — dashboard, alerts, portfolio intelligence, periodic briefs — to operators who don't want an API, they want a product they open and use. Customers are active investors, fund managers without tech staff. The product is the experience. The moat is interface design and synthesis quality. Revenue model: SaaS subscription. This makes the UI and content layer the product surface.

These aren't mutually exclusive long-term. But they require different first investments, different go-to-market motions, and different definitions of "done" for the data layer.

What the existing architecture tells us

Your system already has strong opinions embedded in it:

- EDSx (deterministic scoring) + ML signal tracks — this is intelligence infrastructure, not data infrastructure

- Pillar architecture (derivatives, flows, DeFi, macro) — this is a signal framework, not a data catalog

- 14-day horizon, volume-adjusted labels — this is a prediction target, not a data delivery spec

- Coinalyze, Explorer, DeFiLlama, FRED as primary sources — crypto-native, macro-aware — consistent with institutional crypto signal product

The existing work points clearly toward Position 2 with Position 1 as the structural foundation. You're not building a data vendor — you're building a signal product that happens to require a rigorous data layer.

The constraint that matters most for v1

You have one operator (you). That rules out:

- Multi-asset coverage at launch (operational complexity)

- Fully polished public API with billing infra and docs as first revenue (6+ months before any money)

- Content-first (requires consistent editorial output, competes on distribution not data quality)

One operator with real data, signal infrastructure, and backtested methodology can deliver:

- A focused intelligence product for a small number of high-conviction early customers

- Crypto-only, BTC/ETH/SOL first, expanding from there

- Signal delivery via webhook, Telegram, or simple API — not a polished SaaS dashboard

- Pricing that reflects the quality of the underlying work, not the polish of the interface

Revenue stream priority recommendation

v1 Primary: Intelligence-as-a-Service, direct delivery

- Directional signals per instrument (BTC, ETH, SOL to start)

- Regime classification (risk-on / risk-off / transition)

- Composite scores with component breakdown

- Delivery: webhook + Telegram + simple authenticated API endpoint

- Customers: 3–10 paying operators, quant/fund adjacent

- Revenue model: flat monthly subscription, manually invoiced, no billing infrastructure required

v1 Secondary (parallel, low marginal cost): Data access for customers who ask

- If a paying signal customer wants raw metric access, you have it

- Gated read access to the Data Universe via API key

- No additional build required beyond auth layer — the universe is there anyway

v2: Formalized Data-as-a-Service

- Proper API, docs, tier model, billing infra

- By this point you have track record and inbound interest

- Builds on the same Layer 3 foundation, no schema changes

Not in v1: Content products, portfolio intelligence, UI

- Content competes on distribution. You don't have distribution yet.

- Portfolio-level intelligence requires more instruments and more history

- UI is a multiplier on a working product — not the first thing to build

MVP definition

MVP = one signal report, delivered on schedule, to one paying customer, that they trust enough to act on.

That means:

- BTC signal, minimum. ETH optional at launch.

- Regime classification + directional call + 3–4 component scores

- Delivered on a reliable cadence (daily or at each 8h derivatives settlement)

- Methodology documented enough that a sophisticated customer can interrogate it

- Delivery mechanism: Telegram message or webhook — not a dashboard

No billing infrastructure. No API docs. No UI. Just the signal, on time, defensibly produced.

What this means for the layers below

Since signals are the product surface:

- Layer 5 (Signal Generation) must produce the exact output schema from the Layer 6 example in the design doc. That schema is the product contract.

- Layer 4 (Feature Engineering) must compute everything the signal pillars require. Nothing more.

- Layer 3 (Data Universe) must be robust enough that Layer 4 can trust it — PIT integrity, validated values, no source-shaped structure leaking upward.

- Layer 2/1 must cover: derivatives (Coinalyze), flows (Explorer, fixed), DeFi health (DeFiLlama), macro context (FRED). Four domains, four pillars, cleanly mapped.

The four existing pillars from EDSx survive the top-down review. They're the right domains for a crypto intelligence product at this asset coverage level.

Decisions locked by Thread 1

| Decision | Outcome |
| --- | --- |
| Primary revenue | Intelligence-as-a-Service |
| Primary customer | Quant/fund operators, 3–10 initially |
| Product surface | Layer 5 (signals), with Layer 3 as internal infrastructure |
| MVP | BTC signal, delivered on schedule, to one paying customer |
| Delivery mechanism | Webhook + Telegram, not dashboard |
| v1 instruments | BTC required, ETH/SOL on signal quality |
| Signal pillars | Derivatives, Flows, DeFi, Macro — validated |
| Data product | Opportunistic v1, formalized v2 |
| Content products | Not in v1 |
| Billing infra | Not in v1 — manual invoicing |

Ready for Thread 2 when you are. Thread 2 will lock the signal architecture: what EDSx produces, what the ML track produces, how they combine, what validation proves they work, and the exact feature requirements handed to Thread 3.

Do these Thread 1 decisions hold, or do you want to revise any of them before proceeding?

The scope seems too narrow with only three assets. Nobody will pay for that. What is an existing service that we can model after while providing content originality that separates? What revenue streams are there beside those who log in and use and interface?

11:55 AM

Synthesized alternative revenue models and service benchmarks

Synthesized alternative revenue models and service benchmarks

Good challenge. Let me address this directly.

The Competitive Landscape and What It Reveals

The three players worth modeling against each solve a different part of the market:

Glassnode is a data + analytics product. It offers 7,500+ on-chain metrics across 1,200 assets, contextualized with spot, futures, and options data for 300+ assets. Glassnode Its moat is on-chain depth and breadth. The weakness is that it's primarily a chart-and-dashboard product — customers get data they still have to interpret. The pricing structure deliberately gates history depth behind higher tiers, which creates friction. At the lower tier, the most popular metrics only plot for the last 30 days, making them nearly useless for on-chain analysis which is more suited to longer time frames. CaptainAltcoin

Kaiko is institutional infrastructure. Pricing ranges from roughly $9,500 to $55,000 annually, averaging around $28,500. Vendr It serves financial services firms, not traders — compliance, fair value pricing, market surveillance. Kaiko also produces rules-based crypto benchmarks and indices used for financial product settlement and fund benchmarking. LSEG That's a very different product surface than a signal platform.

Messari is the closest model. It combined data, research, and intelligence into a multi-layered product with multiple revenue surfaces. The critical move it made was Protocol Services — sponsored reporting where protocols pay for data-driven ecosystem reporting PR Newswire — which created a B2B revenue stream completely independent of subscriber count.

On the 3-asset concern

You're right that 3 assets isn't a product — it's a proof of concept. The correction isn't to expand assets on day one, it's to frame coverage correctly.

The real constraint isn't how many tickers you track. It's how many domains of data your pipeline covers. Your existing sources already give you:

- Derivatives (Coinalyze — 121 instruments)

- On-chain flows (Explorer — 18 instruments)

- DeFi health (DeFiLlama — protocols, DEX, lending, stablecoins)

- Macro (FRED — 23 series)

- ETF flows (SoSoValue)

- Price/volume (Tiingo — extensive equity + crypto coverage)

That's meaningful cross-domain coverage. The pitch isn't "we cover BTC, ETH, SOL" — it's "we integrate derivatives positioning, capital flows, DeFi health, and macro context into a unified intelligence layer, across the assets those domains actually cover." That's a different scope claim, and it's defensible from day one.

Revenue Streams Beyond the Interface

This is the right question. Direct subscriptions are one revenue stream among several. The full map:

1. Direct subscriptions (tiered) — what Glassnode sells. Dashboard + API access gated by feature depth and history. Retail to prosumer. Lowest friction to start, lowest revenue ceiling per customer.

2. API data licensing (B2B) — what Kaiko sells. A counterparty pays for normalized, auditable, attributed data to power their own product. They don't use your interface — they build on top of your data layer. Customers: exchanges, funds, fintech builders, index providers. Higher ACV, fewer customers, relationship-driven sales. This makes Layer 3 the product.

3. Index and benchmark licensing — Kaiko's highest-margin product. You construct a rules-based index (e.g. "top 10 crypto assets by derivatives open interest + on-chain activity score") and license it to financial product issuers — ETF providers, structured product desks — for use as a settlement benchmark. Recurring, high-value, zero marginal cost at scale. Requires methodology documentation and some legal structure, but the data infrastructure is already the hard part.

4. Protocol/ecosystem reporting (sponsored) — Messari's innovation. A protocol (e.g. Solana Foundation, Uniswap Labs) pays you to produce ongoing, data-driven reports on their ecosystem. You use your own infrastructure to generate the analysis. They get credible third-party intelligence. You get recurring B2B revenue without selling to retail subscribers. This is underexploited by the competition and maps naturally to your DeFi data coverage.

5. Embedded analytics (white-label) — a fund, exchange, or wealth manager embeds your signal engine or data feeds directly into their own interface or workflow, white-labeled. They pay for the integration and ongoing access. You never appear to their customers. Revenue is larger contracts, longer sales cycles, but very sticky.

6. Research syndication — institutional research sold per-report or as a subscription bundle, separate from platform access. Messari does this. The Block does this. Works if your methodology is differentiated enough that people pay for the analysis itself, not the tool.

7. Alerting + event-driven delivery — signal products delivered via Telegram, webhook, or email — no dashboard. Lower friction than an API, captures operators who want answers pushed to them rather than pulling from an interface. Can layer on top of any of the above.

The Model Worth Stealing From

The closest analog isn't Glassnode or Kaiko — it's The Block Research or early Delphi Digital: rigorous data-backed intelligence products that used research and content as the distribution flywheel, sold both retail subscriptions and institutional data/research access, and over time layered in data licensing and consulting revenue.

What separates you from that model: your signal generation infrastructure (EDSx + ML tracks) produces something those shops don't publish — systematic, backtested, quantitative signals with documented methodology. That's the content originality. Most crypto research is qualitative analysis dressed up with charts. A quantitative signal product with auditable methodology and PIT-correct historical data is genuinely differentiated.

Revised Thread 1 Decisions

| Decision | Revised Outcome |
| --- | --- |
| Revenue architecture | Multi-stream from the start — not one stream at a time |
| Stream 1 | Direct subscriptions (prosumer + institutional tiers) |
| Stream 2 | API data licensing — Layer 3 as B2B product surface |
| Stream 3 | Protocol/ecosystem reporting — sponsored, B2B, no subscriber dependency |
| Stream 4 | Index/benchmark licensing — deferred until methodology is documented, not far off |
| Content originality | Quantitative, systematic signals with documented methodology — not qualitative analysis |
| Asset coverage | Framed by domain coverage, not ticker count — derivatives, flows, DeFi, macro, across all assets those domains cover |
| MVP | Institutional early access: a small number of paying counterparties getting API access + signal feeds before the public product exists |
| Instrument scope | As broad as the data supports — not artificially limited to 3 |

The data infrastructure you're building serves all of these simultaneously. The design doesn't change — but the revenue ceiling is substantially higher than a 3-asset signal product suggests.

Ready to proceed to Thread 2 with this framing, or do any of these stream definitions need further development?

Ready to proceed to Thread 2

11:57 AM

Synthesized prior decisions to architect signal infrastructure systematically

Synthesized prior decisions to architect signal infrastructure systematically

Thread 2: Signal Architecture (Layer 5)

Starting Point: What Layer 6 Requires

The output contract is already defined. Every signal generation decision must trace back to producing exactly this, reliably:

json

{

"instrument": "BTC",

"timestamp": "2026-03-04T12:00:00Z",

"signal": {

"direction": "bullish",

"confidence": 0.73,

"magnitude": 0.45,

"horizon": "14d",

"regime": "risk_on"

},

"components": {

"derivatives_pressure": { "direction": "bullish", "weight": 0.40, "confidence": 0.81 },

"capital_flows":        { "direction": "neutral",  "weight": 0.35, "confidence": 0.65 },

"defi_health":          { "direction": "neutral",  "weight": 0.15, "confidence": null },

"macro_context":        { "direction": "bullish",  "weight": 0.10, "confidence": 0.70 }

}

}

```

Every architecture decision in Thread 2 is answerable against one question: does this produce that output, correctly, on schedule, with defensible methodology?

---

### Validating the Existing Architecture Decisions

Before designing forward, the contested decisions from the audit table must be resolved.

**M1 — EDSx and ML fully independent, shared Layer 0 only.**

This decision was made in a bottom-up context where the two tracks were built separately. In a unified Data Universe, "shared Layer 0 only" is too narrow — both tracks should share the entire Data Universe (Layers 1–3) and the feature layer (Layer 4). The independence that matters is *computational* independence: neither track's output influences the other's inputs. They run separately, produce separate output schemas, and are combined at a defined synthesis step. **Revised: independent computation, shared data and feature infrastructure.**

**M3 — 5 Layer 1 domain models.**

The four pillars (derivatives, flows, DeFi, macro) are the right domains given the data and the product. Five models implies one pillar maps to two models, or there's a fifth domain. The design document doesn't specify what the fifth is. This needs to be resolved: either the pillar structure is 4 (cleaner, maps to data coverage), or a fifth domain is explicitly named and justified. **Decision: four pillars unless a fifth domain is named with a data source. Defer to Thread 3 data requirements to confirm.**

**M5 — 14-day horizon, volume-adjusted labels.**

14 days is a reasonable tactical horizon for the intelligence product — long enough to filter noise, short enough to be actionable. Volume-adjusted labels (weighting observations by volume) reduce the influence of low-liquidity periods on training. Both are defensible. **Keep, with one addition: the horizon must be exposed in the output schema and documented in the methodology, because customers will ask.**

**M9 — LightGBM for all models.**

LightGBM is the right choice for tabular financial data at this scale. It handles mixed feature types, is fast to train and retrain, produces calibrated probabilities with isotonic regression, and is interpretable enough to document methodology. The risk is using it as a black box without feature importance tracking. **Keep, with mandatory: feature importance logged per model version, calibration validation required before production graduation.**

**D6 — 4 sub-scores for EDSx.**

Four pillars, four sub-scores. This is consistent, clean, and maps directly to the component structure in the Layer 6 output schema. **Keep.**

**D41 — Three universe tiers: collection / scoring / trading.**

In the new architecture, this maps to: Layer 1 (collection), Layer 3 (scoring universe — instruments with sufficient data quality for signal generation), and a coverage tier for instruments actually included in the output product. The "trading" tier likely becomes "signal-eligible" — instruments that meet data completeness thresholds. **Keep the concept, rename for clarity: collection tier → scoring tier → signal-eligible tier.**

---

### The Two Tracks

Signal generation has two computationally independent tracks that converge at synthesis.

---

#### Track A: EDSx — Deterministic Scoring

**What it is:** A rule-based, fully transparent scoring system. Given a set of metrics at a point in time, EDSx applies documented rules to produce a directional score and confidence for each pillar. No training data. No model state. Fully reproducible from methodology alone.

**Why it exists alongside ML:** Customers — especially institutional ones — need to be able to interrogate a signal. "Why is this bullish?" must have an answer that doesn't require understanding a gradient boosted tree. EDSx provides that. It also provides a baseline against which to measure ML performance: if ML consistently underperforms EDSx, the ML pipeline has a problem.

**Output contract (per instrument, per pillar):**

```

{

"pillar": "derivatives_pressure",

"instrument": "BTC",

"timestamp": "...",

"direction": "bullish",          // bullish | neutral | bearish

"score": 0.72,                   // 0.0–1.0, continuous

"confidence": 0.81,              // 0.0–1.0, based on data completeness

"signals_fired": ["funding_rate_elevated", "oi_increasing", "liquidations_low"],

"signals_available": 8,

"signals_computed": 7            // confidence = computed / available

}

```

**Pillar definitions:**

*Derivatives Pressure* — reads funding rates, open interest, liquidations, perpetual basis, options skew. Answers: is derivatives positioning leaning long or short, and is leverage building or unwinding?

*Capital Flows* — reads exchange inflows/outflows, stablecoin supply changes, ETF flows, on-chain transfer volume. Answers: is money entering or leaving risk assets?

*DeFi Health* — reads protocol TVL trends, lending utilization, DEX volume, stablecoin peg stability. Answers: is DeFi expanding or contracting, and does that signal risk appetite or stress?

*Macro Context* — reads FRED series: yield curve, credit spreads, dollar index, Fed funds rate trajectory. Answers: is the macro environment supportive or hostile to risk assets?

**Confidence semantics:** Confidence is not a prediction confidence — it's a data completeness score. If 7 of 8 signals are computable (one source is stale or missing), confidence = 7/8 = 0.875. This is honest, auditable, and means null confidence in the output schema has a specific meaning: not enough data to score this pillar at all.

**EDSx composite formation:** The four pillar scores combine into a composite direction with weights. Default weights are specified in Thread 2 but must be validated empirically — if the ML track consistently assigns very different weights, investigate. Composite direction:

```

composite_score = Σ(pillar_score × pillar_weight)

direction = "bullish"  if composite_score > 0.55

direction = "bearish"  if composite_score < 0.45

direction = "neutral"  otherwise

```

Thresholds (0.55/0.45) are calibrated, not arbitrary. Calibration methodology: measure EDSx directional accuracy at various thresholds across backtested history, select thresholds that maximize F1 at the 14-day horizon.

---

#### Track B: ML Models

**What it is:** A set of trained LightGBM classifiers that consume feature vectors and produce probability distributions over {bullish, neutral, bearish} at a 14-day horizon. Probabilistic, data-driven, not human-interpretable in the same way as EDSx — but potentially more accurate.

**Architecture: Domain models → synthesis model.**

Five domain models were specified (M3). Given four pillars, the most natural structure is four domain models — one per pillar — plus one cross-asset model that captures market-wide dynamics not visible in any single pillar. That resolves M3 without inventing a fifth pillar domain:

| Model | Input features | Scope |

|---|---|---|

| M-Derivatives | Derivatives features | Per-instrument |

| M-Flows | Capital flow features | Per-instrument |

| M-DeFi | DeFi health features | Per-instrument (where applicable) |

| M-Macro | Macro feature vectors | Market-level, applied to all instruments |

| M-Synthesis | Outputs of M1–M4 + cross-asset breadth features | Per-instrument |

**Output contract (per domain model):**

```

{

"model": "M-Derivatives",

"instrument": "BTC",

"timestamp": "...",

"p_bullish": 0.61,

"p_neutral": 0.24,

"p_bearish": 0.15,

"direction": "bullish",       // argmax(p_bullish, p_neutral, p_bearish)

"confidence": 0.61,           // p of predicted direction

"magnitude": 0.45,            // expected move size, separately calibrated

"feature_version": "v1.4",

"model_version": "20260301"

}

```

**Output contract (synthesis model, M-Synthesis):**

This becomes the ML track's contribution to the final signal. Same schema as the EDSx composite, enabling direct comparison and combination.

**Training and validation protocol:**

Training is walk-forward only. No future data ever enters a training window. Each model is trained on all data up to point T, validated on the window T to T+30d, never retrained within that validation window.

Labels: volume-adjusted 14-day forward returns, discretized into bullish/neutral/bearish using tercile boundaries on the training set. The boundaries are recalculated each training cycle. This means "bullish" always means top-tercile forward performance in the training universe, not an absolute return threshold. This is more statistically honest than fixed thresholds.

Calibration: after training, isotonic regression is applied to align predicted probabilities to empirical frequencies. A model that says 70% bullish should be right 70% of the time. Pre-calibration curves are logged and monitored.

**Graduation path (shadow → production):**

No model reaches production without passing graduation criteria:

1. Walk-forward Sharpe of directional calls > 0.5 over minimum 12 months of OOS data

2. Calibration error (ECE) < 0.05

3. Directional accuracy > 55% on OOS data (better than coin flip adjusted for class imbalance)

4. Feature importance stable across at least 3 training cycles (no single feature explaining > 40% of importance)

5. Manual review by the architect before each production deployment

Shadow mode: models run in production infrastructure, produce outputs to a shadow table, are compared to EDSx and to live market outcomes, but are not served to customers. Shadow period minimum: 30 days. Graduation from shadow requires passing all five criteria on the shadow period data plus historical OOS.

---

### Signal Synthesis: How the Tracks Combine

The final signal served via Layer 6 is a synthesis of both tracks. This is not an average — it's a structured combination with logic:

**Step 1: Agreement check.**

If EDSx and ML-Synthesis agree on direction → confidence gets a boost. If they disagree → confidence is penalized and a flag is set. Disagreement doesn't suppress the signal, but it's surfaced to the customer.

**Step 2: Confidence-weighted direction.**

```

final_direction = argmax(

EDSx_score × EDSx_confidence × EDSx_weight +

ML_p_direction × ML_confidence × ML_weight

)

Default weights: EDSx 0.5, ML 0.5. These are recalibrated quarterly.

Step 3: Magnitude from ML only. Magnitude (expected size of move) comes from the ML track exclusively. EDSx doesn't produce magnitude — it produces direction and intensity, not a continuous return estimate.

Step 4: Regime classification. Regime (risk_on / risk_off / transition) is a separate output, computed from macro context + market-breadth features. It's not a per-instrument signal — it's a market-level label applied to all instruments. A separate lightweight classifier (also LightGBM, also walk-forward validated) produces this.

Step 5: Confidence null handling. If a pillar can't be scored (data completeness below threshold), it contributes zero weight to the composite and its component block in the output gets "confidence": null. The overall signal confidence is recalculated on the available pillars only. A signal is still served — it's just honest about what it was computed from.

What Track A and Track B Actually Deliver to the Revenue Streams

This is worth making explicit, because it shapes how the product is packaged:

| Revenue stream | EDSx contribution | ML contribution |
| --- | --- | --- |
| Direct subscription (prosumer) | Human-readable component breakdown, explainable | Probability scores, confidence intervals |
| API data licensing (B2B) | Deterministic scores — reproducible, auditable | Probabilistic outputs — model-versioned |
| Protocol/ecosystem reporting | Pillar narratives, signal history | Backtested accuracy, calibration charts |
| Index/benchmark licensing | Rules-based — ideal for benchmark construction | Supporting signal, not the index definition |
| Embedded analytics | Full synthesis signal | Both tracks served |

EDSx is what makes the product auditable and licensable. ML is what makes it accurate and defensible against quant scrutiny.

Instrument Coverage Strategy

This resolves the 3-asset concern directly. Coverage is determined by data completeness at the pillar level, not by manual selection.

An instrument is signal-eligible when:

- Derivatives pillar: funding rate + OI data available at required cadence (Coinalyze currently covers 121 instruments)

- Flows pillar: exchange flow data available OR stablecoin proxy available

- DeFi pillar: applicable for DeFi-native assets; non-applicable instruments get null confidence on this pillar without penalizing the signal

- Macro pillar: market-level, applies to all instruments uniformly

In practice, this means the signal product launches with the full set of instruments Coinalyze covers on derivatives, which is already well beyond BTC/ETH/SOL. DeFi pillar is optional per instrument. Macro pillar is universal. Flows pillar expands as the Explorer agent coverage expands.

The instrument catalog is a data decision (Thread 4), not a product decision made here. But the signal architecture doesn't artificially constrain it.

Feature Requirements Handed to Thread 3

This is the Thread 2 → Thread 3 contract. Feature Engineering must produce:

Derivatives pillar features (per instrument, per 8h period):

- Funding rate: raw, z-score vs. 30d window, z-score vs. 90d window

- Open interest: raw USD, 1d change %, 7d change %, z-score

- Liquidations: long liquidations USD, short liquidations USD, net liquidation direction, 24h rolling sum

- Perpetual basis: spot vs. perp premium/discount

- Options: delta skew (where available), IV term structure slope (where available)

Flows pillar features (per instrument, daily):

- Exchange net flows: net inflow/outflow USD, 7d rolling sum, z-score

- Stablecoin supply change: 1d, 7d, 30d

- ETF flows: daily net flow USD, 7d cumulative (BTC/ETH/SOL)

- On-chain transfer volume: USD denominated, 7d MA

DeFi pillar features (market-level, daily):

- Total TVL: raw, 1d change %, 7d change %

- DEX volume: 1d, 7d MA, 30d MA

- Lending utilization rates: weighted average across protocols

- Stablecoin peg deviation: max deviation across major stablecoins

- Per-protocol TVL change for top 20 protocols

Macro pillar features (weekly/daily from FRED):

- Yield curve: 10Y-2Y spread

- Dollar index: raw, 1d change, 30d trend

- Credit spreads: HY OAS

- Fed funds rate: current, implied path from futures (where available)

- Risk-on/risk-off composite: derived from above

Cross-asset / breadth features (ML only, market-level):

- Median funding rate across all instruments

- % of instruments with positive funding

- % of instruments with increasing OI

- Sector-level capital flow aggregates

Label construction feature (training only):

- 14-day forward return per instrument

- Volume-adjusted (weighted by daily volume in training window)

- Discretized to tercile boundaries computed on training set

PIT constraint: All features must be computable using only data available at the computation timestamp. No look-ahead. Walk-forward training enforces this for ML; EDSx rules must be audited to confirm no feature implicitly uses forward data.

Monitoring and Health

Signal layer health monitoring is non-negotiable for a revenue product. Required:

- Directional accuracy tracking: rolling 14d, 30d, 90d accuracy per instrument per track, logged continuously

- Confidence calibration monitoring: expected vs. actual accuracy at each confidence band

- Track agreement rate: % of signals where EDSx and ML agree — sustained disagreement is a data quality signal

- Coverage rate: % of signal-eligible instruments successfully scored each run — gaps indicate data pipeline issues

- Staleness flag: if input features are older than the expected cadence, signal is flagged stale in the output

- Model drift detection: feature distributions monitored against training distribution — significant drift triggers retraining review

Decisions Locked by Thread 2

| Decision | Outcome |
| --- | --- |
| Track architecture | Two independent tracks (EDSx + ML), shared data and features |
| EDSx confidence semantics | Data completeness, not prediction confidence |
| Pillar count | Four: derivatives, flows, DeFi, macro |
| ML model count | Five: four domain models + one synthesis model |
| ML algorithm | LightGBM with isotonic calibration |
| Prediction horizon | 14 days, volume-adjusted labels |
| Label discretization | Tercile boundaries on training set, recalculated each cycle |
| Synthesis method | Confidence-weighted combination, not simple average |
| Regime classification | Separate lightweight classifier, market-level |
| Graduation criteria | Five hard criteria before any model enters production |
| Instrument coverage | Driven by data completeness, not manual selection |
| Null handling | Honest propagation with completeness tracking — no invented values |
| Magnitude source | ML track only |
| M1 | Revised: independent computation, shared data and feature infrastructure |
| M3 | Resolved: 4 domain models + 1 synthesis = 5 total |
| M5 | Kept: 14d horizon, volume-adjusted |
| M9 | Kept: LightGBM with mandatory calibration and feature importance logging |
| D6 | Kept: 4 pillar sub-scores |
| D41 | Kept as concept, renamed: collection → scoring → signal-eligible |

Thread 3 has a clear input: the full feature requirements list above, with PIT constraints, granularity, cadence, and null handling specified. Ready to proceed when you are.

Are we falling back to the old process? Is Forge still the data source?

12:00 PM

Acknowledged architectural drift; Forge inadvertently became design foundation

Acknowledged architectural drift; Forge inadvertently became design foundation

Good catch. That's a real drift and it needs to be named directly.

Thread 2 started referencing Coinalyze's 121 instruments, the Explorer agent, FRED series counts — source-specific facts that have no business appearing in a Layer 5 specification. That's the old process reasserting itself: bottom-up, source-shaped, Forge as the foundation.

The top-down mandate says the opposite. Layer 5 specifies what it needs. Layer 4 specifies what it needs from Layer 3. Layer 3 defines the canonical universe. Layers 2 and 1 figure out how to fill it. Forge is an implementation asset evaluated in Thread 5 — not a design input in Thread 2.

What Thread 2 should have produced is a feature requirements list expressed entirely in terms of what the signal needs, with zero reference to where the data comes from. Something like:

"The derivatives pillar requires, per instrument: a funding rate observation at 8h cadence, open interest in USD at 8h cadence, liquidation volume split by direction at 8h cadence, and perpetual basis at 8h cadence. These must be available with minimum 3 years of history to train walk-forward models. Source is unspecified at this layer."

Whether Coinalyze fills that requirement, or Binance, or CoinGlass, or three sources in combination — that's Thread 5's problem. If Forge's existing agents happen to cover it, great. If they need to be restructured or replaced, the design doesn't flinch.

The same applies to the pillar structure. The four pillars were carried forward from the existing EDSx architecture. That may be right — but it should be justified from the product output downward, not assumed because it already exists.

Do you want to rerun Thread 2 clean, or accept the signal architecture decisions as directionally correct and flag the source references as implementation assumptions to be validated in Thread 5?

Forge is dead. The architecture there was reactive. A new database must be developed that is the canonical data source. All data provided to it must conform to this new data set. We cannot have a moving target for the core of this project.

12:02 PM

Reconciled architectural decision with thread sequencing implications

Reconciled architectural decision with thread sequencing implications

This is the right call, and it has a specific implication for the thread sequence that needs to be stated clearly.

Locked Decision: Canonical Database First

The canonical data store is not built to accommodate existing data. Existing data is migrated only if it can be made to conform to the canonical schema without compromise. If it can't conform cleanly, it's backfilled from source. If the source is gone, the history is gone. The schema does not bend to legacy data.

This means:

Forge tables are not a migration target. They're a potential data source, evaluated the same way any external source is evaluated in Thread 5 — can the data be extracted and normalized to conform to the canonical schema? If yes, it migrates. If the existing structure would require the canonical schema to make accommodations, the data is re-pulled from the original external source instead.

The canonical metric catalog is the system. A metric exists when it's defined in the catalog. It has a canonical name, a unit, a granularity, a cadence, a value range, and a methodology. That definition is immutable once locked. Sources are implementation details below the adapter layer.

What This Means for the Thread Sequence

There's a sequencing consequence that should be acknowledged now.

Thread 2 (Signal Architecture) needs to express feature requirements in pure domain terms — no source references, no existing table names. Thread 3 (Feature Engineering) formalizes those into computed feature definitions. Thread 4 (Data Universe) assigns canonical metric names and locks the schema.

But Thread 2 and 3 are specifying requirements against metric concepts that don't have canonical names yet, because Thread 4 hasn't run. That's fine — the design document accounts for this. The requirement flows downward as a domain concept:

Thread 2 says: "I need a funding rate per instrument at 8h cadence, 3 years minimum history." Thread 3 says: "That becomes feature funding_rate_zscore_30d, computed from metric X." Thread 4 says: "Metric X is canonically named derivatives.funding_rate, defined as follows."

The canonical name is assigned in Thread 4. Until then, requirements travel as domain concepts. Nothing is implemented until Thread 4 locks the schema.

Thread 4 output is the gate before any build begins. Not Thread 6. Thread 4.

What Is Actually Dead

To be explicit about what "Forge is dead" means in build terms:

- forge_raw.* tables — superseded by the canonical landing zone, designed in Thread 5

- forge_compute.* / computed_metrics — superseded by the feature engineering layer, designed in Thread 3

- The Forge agent architecture — evaluated in Thread 5 as candidate collection agents, rewritten to conform to the new landing zone contract if kept, discarded if not

- Source-shaped schemas anywhere above the adapter layer — structurally prohibited by the design

What survives is the data itself — the observations Forge collected — as a migration candidate. Not the structure. Not the naming. Not the pipeline logic.

Proceeding

Thread 2's signal architecture decisions stand. The feature requirements list should be understood as domain-level requirements, not references to existing infrastructure. Thread 3 will formalize them. Thread 4 will name them canonically and lock the schema.

Ready to run Thread 3?

Proceed

12:12 PM

Architected feature engineering framework from domain requirements

Architected feature engineering framework from domain requirements

Thread 3: Feature Engineering (Layer 4)

The Contract This Layer Must Honor

From Layer 5 (Thread 2): Signal generation requires features. The requirements were expressed as domain concepts. Thread 3's job is to make those precise: exact canonical names, exact formulas, exact null handling, exact PIT constraints, exact cadence. Nothing vague survives this thread.

To Layer 3 (Thread 4): Feature Engineering reads from the canonical Data Universe exclusively. It never touches raw source data. It never knows what source a metric came from. Every metric it reads will be assigned a canonical name in Thread 4. This thread names the concept — Thread 4 assigns the canonical identifier.

The output Layer 5 consumes: A feature matrix. Conceptually:

(instrument, timestamp, feature_name, value, computed_at, input_completeness)

Every feature is deterministic, reproducible, and PIT-constrained. Given the same metric values at the same timestamp, the same feature values always result.

Design Principles for This Layer

Features are transformations, not storage. The Data Universe stores observations. Feature Engineering transforms them. Features are recomputable from the canonical store at any time. This means features can be versioned, corrected, and regenerated without touching the underlying data.

PIT is absolute. A feature computed at timestamp T may only use metric observations with valid_from ≤ T. No exceptions. Features that would require future data to compute do not exist in this system.

Null handling is explicit and typed. There are three distinct null states:

- INSUFFICIENT_HISTORY — window requires N observations, fewer than N exist

- SOURCE_STALE — most recent observation older than allowed staleness threshold

- METRIC_UNAVAILABLE — the underlying metric is not tracked for this instrument

These are not interchangeable. EDSx confidence scoring and ML null handling treat them differently.

Features are versioned. When a feature formula changes, the old version is preserved in the catalog with a deprecation date. Signal models declare which feature version they were trained on. This prevents silent drift between training and production.

Feature Categories

Seven categories, each with different computation patterns and PIT properties.

Category A: Rolling Statistical Transforms

Raw metric → window → statistic. The most common feature type.

General form:

feature_name = f(metric, instrument, window, statistic)

Statistic types used in this system:

- value — raw observation, no window (window = 1 period)

- change_pct — (current - prior) / prior

- zscore — (current - window_mean) / window_std

- percentile_rank — rank of current value in window distribution

- ma — simple moving average over window

- ema — exponential moving average, decay specified

- cumsum — cumulative sum over window

- min, max, range — window extremes

Window sizes used: 7d, 14d, 30d, 90d, 365d (expressed in calendar days, not observation counts, to handle irregular cadences gracefully)

Staleness threshold: A rolling feature over a 30d window is considered stale if the most recent observation is more than 2× the expected cadence old. For an 8h metric, staleness triggers at 16h. For a daily metric, staleness triggers at 48h.

Derivatives domain — per instrument:

| Feature Concept | Input Metric Concept | Statistic | Window | Cadence | Notes |
| --- | --- | --- | --- | --- | --- |
| Funding rate, raw | funding_rate | value | 1 period | 8h | Core signal |
| Funding rate zscore | funding_rate | zscore | 30d | 8h | Normalized positioning |
| Funding rate zscore | funding_rate | zscore | 90d | 8h | Longer context |
| Funding rate MA | funding_rate | ma | 7d | 8h | Trend direction |
| Funding rate MA | funding_rate | ma | 30d | 8h | Regime context |
| Open interest, USD | oi_usd | value | 1 period | 8h |  |
| Open interest change | oi_usd | change_pct | 1d | 8h | Computed over 3 obs |
| Open interest change | oi_usd | change_pct | 7d | 8h |  |
| Open interest zscore | oi_usd | zscore | 30d | 8h |  |
| Open interest zscore | oi_usd | zscore | 90d | 8h |  |
| Long liquidations, 24h | liquidations_long_usd | cumsum | 24h | 8h | Rolling 3-period sum |
| Short liquidations, 24h | liquidations_short_usd | cumsum | 24h | 8h |  |
| Net liquidation direction | derived | value | 1 period | 8h | long_liq - short_liq |
| Liquidation imbalance | derived | value | 1 period | 8h | net / (long + short), signed |
| Liquidation zscore | net_liquidation | zscore | 30d | 8h |  |
| Perpetual basis | perp_basis | value | 1 period | 8h | (perp_price - spot_price) / spot_price |
| Perpetual basis MA | perp_basis | ma | 7d | 8h |  |
| Perpetual basis zscore | perp_basis | zscore | 30d | 8h |  |
| Options delta skew | options_delta_skew_25 | value | 1 period | 1d | Null for non-options instruments |
| Options skew zscore | options_delta_skew_25 | zscore | 30d | 1d |  |
| IV term structure slope | iv_term_slope | value | 1 period | 1d | (1m IV - 1w IV) / 1w IV |

Capital flows domain — per instrument:

| Feature Concept | Input Metric Concept | Statistic | Window | Cadence | Notes |
| --- | --- | --- | --- | --- | --- |
| Exchange net flow | exchange_net_flow_usd | value | 1 period | 1d | Inflow - outflow |
| Exchange net flow MA | exchange_net_flow_usd | ma | 7d | 1d |  |
| Exchange net flow zscore | exchange_net_flow_usd | zscore | 30d | 1d |  |
| Exchange net flow cumulative | exchange_net_flow_usd | cumsum | 7d | 1d |  |
| Exchange net flow cumulative | exchange_net_flow_usd | cumsum | 30d | 1d |  |
| Exchange inflow zscore | exchange_inflow_usd | zscore | 30d | 1d | Directional pressure |
| Exchange outflow zscore | exchange_outflow_usd | zscore | 30d | 1d |  |
| Stablecoin supply change | stablecoin_supply_usd | change_pct | 1d | 1d | Market-level |
| Stablecoin supply change | stablecoin_supply_usd | change_pct | 7d | 1d |  |
| Stablecoin supply zscore | stablecoin_supply_usd | zscore | 30d | 1d |  |
| ETF net flow | etf_net_flow_usd | value | 1 period | 1d | BTC/ETH/SOL only |
| ETF flow cumulative | etf_net_flow_usd | cumsum | 7d | 1d |  |
| ETF flow cumulative | etf_net_flow_usd | cumsum | 30d | 1d |  |
| On-chain transfer volume | onchain_transfer_volume_usd | value | 1 period | 1d |  |
| On-chain transfer volume MA | onchain_transfer_volume_usd | ma | 7d | 1d |  |
| On-chain transfer volume zscore | onchain_transfer_volume_usd | zscore | 30d | 1d |  |

DeFi health domain — market-level and per-protocol:

| Feature Concept | Input Metric Concept | Statistic | Window | Cadence | Notes |
| --- | --- | --- | --- | --- | --- |
| Total DeFi TVL | defi_tvl_usd | value | 1 period | 1d | Aggregate |
| Total DeFi TVL change | defi_tvl_usd | change_pct | 1d | 1d |  |
| Total DeFi TVL change | defi_tvl_usd | change_pct | 7d | 1d |  |
| Total DeFi TVL zscore | defi_tvl_usd | zscore | 30d | 1d |  |
| DEX volume | dex_volume_usd | value | 1 period | 1d |  |
| DEX volume MA | dex_volume_usd | ma | 7d | 1d |  |
| DEX volume MA | dex_volume_usd | ma | 30d | 1d |  |
| DEX volume zscore | dex_volume_usd | zscore | 30d | 1d |  |
| Lending utilization | lending_utilization_rate | value | 1 period | 1d | Weighted avg across protocols |
| Lending utilization zscore | lending_utilization_rate | zscore | 30d | 1d |  |
| Stablecoin peg max deviation | stablecoin_peg_deviation_max | value | 1 period | 1d | Stress indicator |
| Stablecoin peg deviation MA | stablecoin_peg_deviation_max | ma | 7d | 1d |  |
| Protocol TVL change, top 20 | protocol_tvl_usd | change_pct | 7d | 1d | Per protocol, ranked |

Macro domain — market-level:

| Feature Concept | Input Metric Concept | Statistic | Window | Cadence | Notes |
| --- | --- | --- | --- | --- | --- |
| Yield curve spread | yield_curve_10y2y | value | 1 period | 1d | 10Y - 2Y |
| Yield curve trend | yield_curve_10y2y | ma | 30d | 1d |  |
| Yield curve zscore | yield_curve_10y2y | zscore | 365d | 1d | Long context required |
| Dollar index | dxy | value | 1 period | 1d |  |
| Dollar index change | dxy | change_pct | 1d | 1d |  |
| Dollar index change | dxy | change_pct | 30d | 1d |  |
| Dollar index zscore | dxy | zscore | 90d | 1d |  |
| High yield credit spread | hy_credit_spread | value | 1 period | 1d |  |
| Credit spread change | hy_credit_spread | change_pct | 7d | 1d |  |
| Credit spread zscore | hy_credit_spread | zscore | 90d | 1d |  |
| Fed funds rate | fed_funds_rate | value | 1 period | 1d | Current effective rate |
| Rate trend | fed_funds_rate | change_pct | 90d | 1d | Hiking / cutting direction |

Category B: Cross-Sectional Ranks

Value for one instrument ranked against all other instruments in the signal-eligible universe at the same timestamp. These features capture relative positioning — not how extreme an instrument's funding rate is in its own history, but how extreme it is relative to the current market.

General form:

feature = percentile_rank(metric_value, universe_at_timestamp)

| Feature Concept | Input Metric Concept | Universe | Cadence |
| --- | --- | --- | --- |
| Funding rate rank | funding_rate | All signal-eligible instruments | 8h |
| OI change rank | oi_usd_change_pct_1d | All signal-eligible instruments | 8h |
| Net flow rank | exchange_net_flow_usd | All signal-eligible instruments | 1d |
| Liquidation imbalance rank | liquidation_imbalance | All signal-eligible instruments | 8h |

PIT note: Cross-sectional ranks are computed across all instruments available at timestamp T. An instrument not yet in the signal-eligible universe at T is excluded from the ranking. This means ranks are stable — adding a new instrument in the future doesn't retroactively change historical rank values.

Category C: Ratio and Interaction Features

Relationships between two metrics that carry information neither metric carries alone.

| Feature Concept | Formula | Cadence | Notes |
| --- | --- | --- | --- |
| OI-to-volume ratio | oi_usd / spot_volume_usd | 8h | Leverage relative to activity |
| OI-to-volume zscore | zscore(oi_to_volume, 30d) | 8h |  |
| Liquidation-to-OI ratio | (long_liq + short_liq) / oi_usd | 8h | Leverage stress indicator |
| Flow-to-OI ratio | exchange_net_flow_usd / oi_usd | 1d | Capital movement vs. open positions |
| Funding-to-basis spread | funding_rate - perp_basis | 8h | Arbitrage pressure |
| Stablecoin-to-DeFi ratio | stablecoin_supply_usd / defi_tvl_usd | 1d | Dry powder relative to deployed capital |
| ETF flow-to-OI ratio | etf_net_flow_usd / oi_usd | 1d | Institutional vs. derivatives demand |

Category D: Regime and State Labels

Discrete state labels computed from continuous metrics. Used as features in ML models and as the basis for the regime classification output in Layer 5.

| Feature Concept | Computation | Output type | Cadence |
| --- | --- | --- | --- |
| Funding regime | Discretize funding_rate_zscore_30d: >1.5 = ELEVATED, <-1.5 = SUPPRESSED, else NEUTRAL | Categorical (3) | 8h |
| OI regime | Discretize oi_zscore_30d: >1.5 = HIGH, <-1.5 = LOW, else NORMAL | Categorical (3) | 8h |
| Macro regime | Classify from yield curve + credit spread + DXY composite | Categorical (3) | 1d |
| Liquidation regime | Classify from liquidation_imbalance + liquidation_zscore | Categorical (3) | 8h |
| Market regime | RISK_ON / RISK_OFF / TRANSITION — the top-level regime output | Categorical (3) | 1d |

Market regime computation: A separate lightweight LightGBM classifier (specified in Thread 2) consumes macro features + breadth features and produces the market regime label. This classifier has its own training and graduation protocol. It is not derived from the per-instrument models.

Regime label is market-level. It is not per-instrument. Every instrument's signal output carries the same regime label at a given timestamp.

Category E: Calendar and Structural Features

Time-based features that capture systematic patterns. These are deterministic given a timestamp — no metric data required.

| Feature Concept | Computation | Notes |
| --- | --- | --- |
| Day of week | Integer 0–6 | Weekend vs. weekday liquidity patterns |
| Day of month | Integer 1–31 | Month-end flows, options expiry clustering |
| Days to options expiry | Calendar distance to next standard options expiry | Deribit monthly cycle |
| Days since last Fed meeting | Calendar distance backward | Macro regime context |
| Days to next Fed meeting | Calendar distance forward |  |
| Funding period index | Which 8h funding period (0, 1, 2) | Intraday positioning patterns |
| Quarter | Integer 1–4 | Seasonal patterns |

Category F: Breadth and Market Aggregation

Per-instrument metrics aggregated to market-level summaries. These capture the collective state of the universe, not any single instrument.

| Feature Concept | Computation | Cadence |
| --- | --- | --- |
| Market funding rate median | Median(funding_rate) across all signal-eligible instruments | 8h |
| Market funding rate 90th pct | 90th percentile of funding_rate across universe | 8h |
| % instruments funding elevated | % where funding_rate_zscore_30d > 1.5 | 8h |
| % instruments funding suppressed | % where funding_rate_zscore_30d < -1.5 | 8h |
| % instruments OI increasing | % where oi_change_pct_1d > 0 | 8h |
| % instruments net outflow | % where exchange_net_flow_usd < 0 | 1d |
| Market liquidation imbalance | Sum(long_liq - short_liq) across universe, normalized | 8h |
| Breadth score | Composite of the above — single continuous 0–1 value | 8h |

Breadth score formula:

breadth_score = (

pct_funding_elevated × 0.30 +

pct_oi_increasing    × 0.30 +

(1 - pct_net_outflow) × 0.25 +

liq_imbalance_normalized × 0.15

)

This is a deterministic formula. Weights are fixed in the feature catalog, not learned. The ML synthesis model consumes this as an input, but the formula itself is not trained.

Category G: Cross-Asset Features

Relationships between different instruments or asset classes that carry signal across the universe.

| Feature Concept | Computation | Cadence | Notes |
| --- | --- | --- | --- |
| BTC dominance | BTC_market_cap / total_crypto_market_cap | 1d | Risk rotation indicator |
| BTC-ETH correlation | Rolling 30d return correlation | 1d | Regime coherence |
| Altcoin funding relative to BTC | instrument_funding / BTC_funding | 8h | Relative speculation |
| Altcoin OI relative to BTC OI | instrument_oi / BTC_oi | 8h | Relative leverage |
| BTC beta | Rolling 30d beta of instrument returns to BTC returns | 1d | Market sensitivity |

Feature Computation Architecture

Trigger model: Features are computed on a scheduled cadence triggered by the arrival of new metric data in the Data Universe, not by a wall-clock schedule. When the 8h derivatives batch is ingested and validated, the 8h features are recomputed for all affected instruments. When the daily macro observation lands, the daily features are recomputed.

This matters because: wall-clock schedules create false staleness (feature computed but metric not yet arrived). Event-triggered computation ensures features are current relative to the data that exists, not relative to a clock.

Computation order within a cadence trigger:

- Category A features (rolling transforms) — no dependencies between instruments

- Category C features (ratios) — depends on Category A being current

- Category B features (cross-sectional ranks) — requires all instruments' Category A values at current timestamp

- Category F features (breadth) — requires all instruments' Category A and B values

- Category G features (cross-asset) — requires specific instruments' values

- Category D labels (regime states) — requires Categories A–C current

- Category E features (calendar) — independent, always current

Recomputation scope: When a historical metric observation is revised (PIT correction in Layer 3), features derived from that observation are flagged stale and requeued for recomputation. Recomputation propagates forward from the revision point to the present. This is bounded by instrument + metric + timestamp, not a full recompute of all history.

Idempotency: Feature computation is idempotent. Running the computation twice with the same inputs produces the same output. This is a hard requirement — it makes backfill, recomputation, and debugging tractable.

Feature Catalog Structure

Every feature has a catalog entry before it is computed. Entries are immutable once locked. A feature change requires a new version entry.

yaml

feature:

name: "funding_rate_zscore_30d"

version: "v1"

category: "A"

description: "Z-score of funding rate against its trailing 30-day distribution"

input_metric: "derivatives.funding_rate"    # canonical name assigned in Thread 4

formula: "(value - rolling_mean(30d)) / rolling_std(30d)"

window_days: 30

min_observations: 20        # require at least 20 obs in window before computing

cadence: "8h"

granularity: "per_instrument"

output_type: "continuous"

output_range: [-5.0, 5.0]   # values outside this range are flagged anomalous

null_states:

INSUFFICIENT_HISTORY: "fewer than 20 observations in 30d window"

SOURCE_STALE: "most recent observation older than 16h"

METRIC_UNAVAILABLE: "metric not tracked for this instrument"

pit_constraint: "uses only observations with valid_from <= computation_timestamp"

consuming_models: ["M-Derivatives", "EDSx-Derivatives"]

status: "active"

created: "2026-03-04"

deprecated: null

Data Requirements Handed to Thread 4

This is the Thread 3 → Thread 4 contract. The Data Universe must provide the following metric concepts. Thread 4 will assign canonical names, define storage schema, and lock validation rules for each.

Derivatives domain, per instrument, 8h cadence:

- Perpetual funding rate (signed float, rate per 8h period)

- Open interest in USD (positive float)

- Long liquidation volume in USD (positive float)

- Short liquidation volume in USD (positive float)

- Perpetual price (for basis calculation against spot)

- Options 25-delta skew (signed float, nullable — options markets only)

- Options implied volatility by tenor: 1w, 1m (positive float, nullable)

Spot/price domain, per instrument, minimum 1d cadence:

- Spot price in USD

- Spot trading volume in USD

- Market capitalization in USD

Capital flows domain, per instrument, 1d cadence:

- Exchange inflow volume in USD

- Exchange outflow volume in USD

- On-chain transfer volume in USD

Stablecoin domain, market-level, 1d cadence:

- Total stablecoin supply in USD (aggregate across major stablecoins)

- Per-stablecoin supply in USD (top 5 by market cap minimum)

- Peg price per stablecoin (for deviation calculation)

ETF domain, per product, 1d cadence:

- Daily net flow in USD

- AUM in USD

- Covered instruments: BTC, ETH, SOL minimum

DeFi domain, market-level and per-protocol, 1d cadence:

- Total DeFi TVL in USD

- Per-protocol TVL in USD (top 20 protocols minimum)

- Total DEX volume in USD (1d)

- Per-protocol lending utilization rate (float 0–1)

Macro domain, market-level, 1d cadence:

- US 10-year treasury yield

- US 2-year treasury yield

- US Dollar Index (DXY)

- High yield corporate bond OAS (option-adjusted spread)

- Effective federal funds rate

Derived market metrics, computed in Layer 3 or Layer 4:

- Total crypto market capitalization in USD

- BTC market cap dominance percentage

History depth requirements:

- Derivatives metrics: minimum 3 years for ML training

- Macro metrics: minimum 10 years (regime classification requires long context)

- On-chain / flows: minimum 3 years

- DeFi metrics: minimum 2 years (DeFi history is inherently shallower)

- ETF metrics: from product inception (2024 for most spot ETFs)

Decisions Locked by Thread 3

| Decision | Outcome |
| --- | --- |
| Feature versioning | Every feature has a versioned catalog entry. Formula changes create new versions. |
| Null typing | Three distinct null states: INSUFFICIENT_HISTORY, SOURCE_STALE, METRIC_UNAVAILABLE |
| PIT constraint | Absolute. No feature uses data with valid_from > computation_timestamp. |
| Computation trigger | Event-driven on metric ingestion, not wall-clock |
| Computation order | A → C → B → F → G → D → E within each cadence trigger |
| Idempotency | Hard requirement. Same inputs always produce same outputs. |
| Cross-sectional ranks | Computed across signal-eligible universe at T. Historically stable. |
| Breadth score | Deterministic formula, fixed weights, not learned. |
| Regime labels | Discretized from continuous features at fixed thresholds, specified in catalog |
| Market regime classifier | Separate model. Feeds Category D. Does not feed per-instrument domain models. |
| Feature catalog | Required before any feature is computed. Immutable once locked. |
| Recomputation scope | Bounded to affected instrument + metric + revision point forward. |

Thread 4 has a precise input: the complete list of metric concepts above, with cadences, granularities, value types, and history depth requirements. Thread 4 assigns canonical names, locks the schema, defines PIT strategy, and designs the storage model that everything above will read from.

Ready to proceed to Thread 4?

Proceed

12:15 PM

Architected canonical database schema with hybrid observation model

Architected canonical database schema with hybrid observation model

Thread 4: Data Universe (Layer 3)

The Gate

This thread produces the canonical schema. Nothing gets built until this output is approved. The schema locks here — not approximately, not subject to revision during implementation. If a requirement surfaces after this thread that wasn't captured in Threads 1–3, the correct response is to re-enter the design process, not to alter the schema during build.

The deliverables are:

- Schema model decision with justification

- Complete DDL

- Metric catalog structure and seed entries

- PIT strategy

- Query pattern verification

- Asset-class extensibility proof

- Database engine recommendation

Schema Model Decision

Three candidates were identified in the design document. Each is evaluated against the actual query patterns this system must serve.

Query patterns this system must serve:

| Query type | Consumer | Pattern |
| --- | --- | --- |
| Time-series read, single metric, single instrument, date range | Feature Engineering | High frequency, must be fast |
| Latest value, all metrics, single instrument | Signal Generation | Per compute cycle |
| All metrics, all instruments, single timestamp | Cross-sectional features | Per compute cycle |
| Arbitrary metric × instrument × time range | Data API | Customer-facing |
| Full provenance trace: given output value, find source | Audit | Occasional, must be complete |
| Historical revision query: value as known at time T | PIT backtesting | Batch, correctness over speed |
| Completeness check: expected observations vs. actual | Health monitoring | Scheduled |

Wide tables fail immediately. Adding a metric adds a column. Querying across 200 metrics requires 200-column row scans. Cross-asset extensibility breaks the schema. Eliminated.

Pure EAV (entity, metric, timestamp, value) handles all query patterns correctly but has one real performance problem: the time-series read pattern becomes a filtered scan on a single enormous table. Addressable with partitioning and indexing, but requires more design care.

Hybrid typed tables — separate tables for different observation patterns (derivatives, flows, macro, etc.) — produces source-shaped structure above the adapter layer. If derivatives metrics live in observations_derivatives and macro metrics live in observations_macro, then feature engineering needs to know which table to read from. That violates the principle that nothing above Layer 2 knows where data came from. Eliminated.

Decision: EAV observations table with metric catalog, partitioned by time, with materialized current-value views.

This is the only model that satisfies all constraints simultaneously:

- Schema immutability: new metric = new catalog entry, no DDL change

- Asset-class extensibility: new instrument = new instrument catalog entry, no DDL change

- Consumer ignorance: feature engineering queries observations by metric canonical name, never by table

- Audit completeness: every observation row carries full provenance

- Performance: addressable through partitioning, composite indexes, and materialized views

DDL

Instruments Catalog

sql

CREATE TABLE instruments (

instrument_id       UUID            PRIMARY KEY DEFAULT gen_random_uuid(),

canonical_symbol    TEXT            NOT NULL UNIQUE,

asset_class         TEXT            NOT NULL,

name                TEXT            NOT NULL,

is_active           BOOLEAN         NOT NULL DEFAULT true,

collection_tier     TEXT            NOT NULL DEFAULT 'collection',

base_currency       TEXT,

quote_currency      TEXT            DEFAULT 'USD',

metadata            JSONB           NOT NULL DEFAULT '{}',

created_at          TIMESTAMPTZ     NOT NULL DEFAULT now(),

deprecated_at       TIMESTAMPTZ,

CONSTRAINT instruments_asset_class_valid

CHECK (asset_class IN ('crypto', 'equity', 'commodity', 'forex', 'index')),

CONSTRAINT instruments_collection_tier_valid

CHECK (collection_tier IN ('collection', 'scoring', 'signal_eligible'))

);

CREATE INDEX idx_instruments_symbol      ON instruments (canonical_symbol);

CREATE INDEX idx_instruments_asset_class ON instruments (asset_class);

CREATE INDEX idx_instruments_tier        ON instruments (collection_tier) WHERE is_active = true;

collection_tier semantics:

- collection — data is collected, not yet sufficient for scoring

- scoring — sufficient data quality and history for EDSx and feature computation

- signal_eligible — meets all thresholds for signal output to customers

Tier assignment is rule-driven and automatic. Promotion criteria are defined in the metric catalog (minimum history depth, minimum completeness rate). Tier changes are logged with timestamp and reason.

Metric Catalog

sql

CREATE TABLE metrics (

metric_id           UUID            PRIMARY KEY DEFAULT gen_random_uuid(),

canonical_name      TEXT            NOT NULL UNIQUE,

domain              TEXT            NOT NULL,

subdomain           TEXT,

description         TEXT            NOT NULL,

unit                TEXT            NOT NULL,

value_type          TEXT            NOT NULL DEFAULT 'numeric',

granularity         TEXT            NOT NULL,

cadence             INTERVAL        NOT NULL,

staleness_threshold INTERVAL        NOT NULL,

expected_range_low  DOUBLE PRECISION,

expected_range_high DOUBLE PRECISION,

is_nullable         BOOLEAN         NOT NULL DEFAULT false,

methodology         TEXT,

computation         TEXT,

sources             TEXT[]          NOT NULL DEFAULT '{}',

status              TEXT            NOT NULL DEFAULT 'active',

created_at          TIMESTAMPTZ     NOT NULL DEFAULT now(),

deprecated_at       TIMESTAMPTZ,

CONSTRAINT metrics_domain_valid

CHECK (domain IN ('derivatives', 'spot', 'flows', 'defi', 'macro', 'etf', 'stablecoin')),

CONSTRAINT metrics_value_type_valid

CHECK (value_type IN ('numeric', 'categorical', 'boolean')),

CONSTRAINT metrics_granularity_valid

CHECK (granularity IN ('per_instrument', 'per_protocol', 'per_product', 'market_level')),

CONSTRAINT metrics_status_valid

CHECK (status IN ('active', 'deprecated', 'planned')),

CONSTRAINT metrics_range_consistent

CHECK (expected_range_low IS NULL OR expected_range_high IS NULL

OR expected_range_low < expected_range_high)

);

CREATE INDEX idx_metrics_canonical_name ON metrics (canonical_name);

CREATE INDEX idx_metrics_domain         ON metrics (domain);

CREATE INDEX idx_metrics_status         ON metrics (status);

canonical_name convention: domain.subdomain.metric_name

Examples:

- derivatives.perpetual.funding_rate

- derivatives.perpetual.open_interest_usd

- flows.exchange.net_flow_usd

- macro.rates.yield_10y

- defi.aggregate.tvl_usd

- spot.price.close_usd

The naming convention is hierarchical, human-readable, and stable. Dots separate levels. No abbreviations that require a legend.

Sources Catalog

sql

CREATE TABLE sources (

source_id           UUID            PRIMARY KEY DEFAULT gen_random_uuid(),

canonical_name      TEXT            NOT NULL UNIQUE,

display_name        TEXT            NOT NULL,

tier                INTEGER         NOT NULL,

tos_risk            TEXT            NOT NULL DEFAULT 'unaudited',

commercial_use      BOOLEAN,

redistribution      BOOLEAN,

attribution_required BOOLEAN        NOT NULL DEFAULT true,

cost_tier           TEXT            NOT NULL DEFAULT 'free',

reliability_slo     NUMERIC(4,3),

metadata            JSONB           NOT NULL DEFAULT '{}',

created_at          TIMESTAMPTZ     NOT NULL DEFAULT now(),

CONSTRAINT sources_tos_risk_valid

CHECK (tos_risk IN ('none', 'low', 'unaudited', 'restricted', 'prohibited')),

CONSTRAINT sources_cost_tier_valid

CHECK (cost_tier IN ('free', 'freemium', 'paid', 'enterprise'))

);

Core Observations Table

sql

CREATE TABLE observations (

observation_id      UUID            NOT NULL DEFAULT gen_random_uuid(),

instrument_id       UUID            REFERENCES instruments (instrument_id),

metric_id           UUID            NOT NULL REFERENCES metrics (metric_id),

source_id           UUID            NOT NULL REFERENCES sources (source_id),

-- Bitemporal fields

valid_from          TIMESTAMPTZ     NOT NULL,

valid_to            TIMESTAMPTZ,

ingested_at         TIMESTAMPTZ     NOT NULL DEFAULT now(),

collected_at        TIMESTAMPTZ     NOT NULL,

-- Value storage

value_numeric       DOUBLE PRECISION,

value_text          TEXT,

-- Validation

is_validated        BOOLEAN         NOT NULL DEFAULT false,

validation_flags    JSONB           NOT NULL DEFAULT '{}',

CONSTRAINT observations_value_present

CHECK (value_numeric IS NOT NULL OR value_text IS NOT NULL),

CONSTRAINT observations_valid_range

CHECK (valid_to IS NULL OR valid_to > valid_from),

CONSTRAINT observations_pk

PRIMARY KEY (metric_id, valid_from, instrument_id, source_id)

);

instrument_id is nullable. Market-level metrics (macro, DeFi aggregate, stablecoin aggregate) have no associated instrument. instrument_id IS NULL is the correct representation, not a sentinel value.

Hypertable declaration (TimescaleDB):

sql

SELECT create_hypertable(

'observations',

'valid_from',

chunk_time_interval => INTERVAL '1 month',

partitioning_column => 'metric_id',

number_partitions => 4

);

Partitioned on valid_from (primary time dimension) with hash partitioning on metric_id (distributes metrics across chunks). One month per chunk balances storage granularity against query span.

Indexes:

sql

-- Primary read pattern: metric × instrument × time range

CREATE INDEX idx_obs_metric_instrument_time

ON observations (metric_id, instrument_id, valid_from DESC)

WHERE valid_to IS NULL;

-- Current values only (most common query)

CREATE INDEX idx_obs_current

ON observations (metric_id, instrument_id, valid_from DESC)

WHERE valid_to IS NULL AND is_validated = true;

-- Source audit trail

CREATE INDEX idx_obs_source_time

ON observations (source_id, ingested_at DESC);

-- PIT queries (valid at arbitrary timestamp T)

CREATE INDEX idx_obs_pit

ON observations (metric_id, instrument_id, valid_from, valid_to);

Dead Letter Table

sql

CREATE TABLE observations_rejected (

rejection_id        UUID            PRIMARY KEY DEFAULT gen_random_uuid(),

source_id           UUID            NOT NULL REFERENCES sources (source_id),

metric_id           UUID            REFERENCES metrics (metric_id),

instrument_id       UUID            REFERENCES instruments (instrument_id),

raw_payload         JSONB           NOT NULL,

rejection_reason    TEXT            NOT NULL,

rejection_code      TEXT            NOT NULL,

collected_at        TIMESTAMPTZ     NOT NULL,

rejected_at         TIMESTAMPTZ     NOT NULL DEFAULT now(),

CONSTRAINT rejection_code_valid

CHECK (rejection_code IN (

'RANGE_VIOLATION',

'TYPE_MISMATCH',

'NULL_VIOLATION',

'UNKNOWN_METRIC',

'UNKNOWN_INSTRUMENT',

'DUPLICATE_OBSERVATION',

'STALE_OBSERVATION',

'SCHEMA_ERROR'

))

);

CREATE INDEX idx_rejected_source_time  ON observations_rejected (source_id, rejected_at DESC);

CREATE INDEX idx_rejected_reason       ON observations_rejected (rejection_code);

Rejected observations are never silently dropped. Every rejection is logged with its raw payload, reason, and code. This table is the primary tool for diagnosing adapter problems, source quality issues, and validation rule calibration.

Collection Events (Ingestion Audit)

sql

CREATE TABLE collection_events (

event_id            UUID            PRIMARY KEY DEFAULT gen_random_uuid(),

source_id           UUID            NOT NULL REFERENCES sources (source_id),

started_at          TIMESTAMPTZ     NOT NULL,

completed_at        TIMESTAMPTZ,

status              TEXT            NOT NULL,

observations_written INTEGER,

observations_rejected INTEGER,

metrics_covered     TEXT[],

instruments_covered TEXT[],

error_detail        TEXT,

metadata            JSONB           NOT NULL DEFAULT '{}',

CONSTRAINT event_status_valid

CHECK (status IN ('running', 'completed', 'failed', 'partial'))

);

CREATE INDEX idx_collection_events_source_time

ON collection_events (source_id, started_at DESC);

Every collection run — success or failure — produces a collection event. This is how the health monitoring layer knows whether freshness SLOs are being met, without querying the observations table directly.

Instrument-Metric Coverage Map

sql

CREATE TABLE instrument_metric_coverage (

instrument_id       UUID            NOT NULL REFERENCES instruments (instrument_id),

metric_id           UUID            NOT NULL REFERENCES metrics (metric_id),

first_observation   TIMESTAMPTZ,

latest_observation  TIMESTAMPTZ,

expected_cadence    INTERVAL,

completeness_30d    NUMERIC(5,4),

is_active           BOOLEAN         NOT NULL DEFAULT true,

updated_at          TIMESTAMPTZ     NOT NULL DEFAULT now(),

PRIMARY KEY (instrument_id, metric_id)

);

This table is maintained by a scheduled job that scans the observations table and computes coverage statistics. It's the fast path for "is this instrument signal-eligible?" — instead of querying observations history, check this summary.

PIT Strategy

Point-in-time integrity is the correctness guarantee that makes backtesting and audit meaningful. Without it, historical signals are contaminated by data that wasn't available when the signal would have been generated.

Three timestamp fields, three distinct concepts:

| Field | Meaning | Example |
| --- | --- | --- |
| valid_from | When this value was true in the real world | Funding rate observation at 08:00 UTC: valid_from = 08:00 UTC |
| valid_to | When this value was superseded (NULL = current) | Source revises the value: valid_to = revision timestamp |
| ingested_at | When this value entered the system | Data arrived at 08:04 UTC: ingested_at = 08:04 UTC |
| collected_at | When the collection agent fetched it from the source | Agent polled at 08:02 UTC: collected_at = 08:02 UTC |

Revision handling:

When a source revises a historical value:

sql

-- Close the existing row

UPDATE observations

SET valid_to = now()

WHERE metric_id = :metric_id

AND instrument_id = :instrument_id

AND valid_from = :original_valid_from

AND valid_to IS NULL;

-- Insert the revised row

INSERT INTO observations (

instrument_id, metric_id, source_id,

valid_from, valid_to, ingested_at, collected_at,

value_numeric, is_validated

) VALUES (

:instrument_id, :metric_id, :source_id,

:original_valid_from, NULL, now(), :collected_at,

:revised_value, true

);

The original row is preserved with valid_to set. The complete revision history is queryable.

PIT query pattern:

"What was the funding rate for BTC as known at 2025-01-15 00:00 UTC, valid for the period 2025-01-14 08:00 UTC?"

sql

SELECT value_numeric

FROM observations o

JOIN metrics m ON o.metric_id = m.metric_id

JOIN instruments i ON o.instrument_id = i.instrument_id

WHERE m.canonical_name = 'derivatives.perpetual.funding_rate'

AND i.canonical_symbol = 'BTC'

AND o.valid_from = '2025-01-14 08:00:00+00'

AND o.ingested_at <= '2025-01-15 00:00:00+00'  -- data available as of this time

AND (o.valid_to IS NULL OR o.valid_to > '2025-01-14 08:00:00+00')

ORDER BY o.ingested_at DESC

LIMIT 1;

This query returns the value as it was known at 2025-01-15 00:00 UTC — the value that a system running at that time would have had available. This is the correct semantics for backtesting.

Backfill semantics:

Backfilled observations have ingested_at = time of backfill load, but valid_from = historical timestamp. When running PIT queries for live signal generation, only observations with ingested_at <= now() are used — which includes all backfill, because it was all loaded before now. When running PIT queries for historical backtesting at time T, only observations with ingested_at <= T are used — which excludes backfill loaded after T. This is the correct behavior: a backtest at 2024-01-01 should not use data that was backfilled in 2026.

This distinction is what separates a correct backtest from a contaminated one. It is not optional.

Materialized Views

EAV has one real cost: "give me the latest value of all metrics for BTC" requires scanning the observations table filtered by instrument. Materialized views make this fast without denormalizing the canonical store.

sql

-- Current observations only (valid_to IS NULL, is_validated = true)

CREATE MATERIALIZED VIEW observations_current AS

SELECT

o.instrument_id,

o.metric_id,

i.canonical_symbol,

m.canonical_name,

o.valid_from,

o.value_numeric,

o.value_text,

o.collected_at,

o.ingested_at,

o.source_id

FROM observations o

JOIN instruments i ON o.instrument_id = i.instrument_id

JOIN metrics m ON o.metric_id = m.metric_id

WHERE o.valid_to IS NULL

AND o.is_validated = true;

CREATE UNIQUE INDEX idx_obs_current_mv

ON observations_current (instrument_id, metric_id);

-- Refresh policy: after each collection event completes

Feature engineering reads from observations_current for the latest-value case. Time-series reads go to the base observations table with the composite index.

Metric Catalog Seed Data

Seed entries for every metric concept Thread 3 requires. These are the canonical names Thread 3's feature catalog will reference.

Derivatives domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| derivatives.perpetual.funding_rate | rate_per_8h | per_instrument | 8 hours | [-0.05, 0.05] |
| derivatives.perpetual.open_interest_usd | usd | per_instrument | 8 hours | [0, ∞) |
| derivatives.perpetual.liquidations_long_usd | usd | per_instrument | 8 hours | [0, ∞) |
| derivatives.perpetual.liquidations_short_usd | usd | per_instrument | 8 hours | [0, ∞) |
| derivatives.perpetual.price_usd | usd | per_instrument | 8 hours | [0, ∞) |
| derivatives.options.delta_skew_25 | ratio | per_instrument | 1 day | [-1, 1] |
| derivatives.options.iv_1w | annualized_vol | per_instrument | 1 day | [0, 5] |
| derivatives.options.iv_1m | annualized_vol | per_instrument | 1 day | [0, 5] |

Spot domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| spot.price.close_usd | usd | per_instrument | 1 day | [0, ∞) |
| spot.volume.usd_24h | usd | per_instrument | 1 day | [0, ∞) |
| spot.market_cap.usd | usd | per_instrument | 1 day | [0, ∞) |

Flows domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| flows.exchange.inflow_usd | usd | per_instrument | 1 day | [0, ∞) |
| flows.exchange.outflow_usd | usd | per_instrument | 1 day | [0, ∞) |
| flows.onchain.transfer_volume_usd | usd | per_instrument | 1 day | [0, ∞) |

Stablecoin domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| stablecoin.supply.total_usd | usd | market_level | 1 day | [0, ∞) |
| stablecoin.supply.per_asset_usd | usd | per_instrument | 1 day | [0, ∞) |
| stablecoin.peg.price_usd | usd | per_instrument | 1 day | [0.90, 1.10] |

ETF domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| etf.flows.net_flow_usd | usd | per_product | 1 day | (-∞, ∞) |
| etf.aum.total_usd | usd | per_product | 1 day | [0, ∞) |

DeFi domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| defi.aggregate.tvl_usd | usd | market_level | 1 day | [0, ∞) |
| defi.protocol.tvl_usd | usd | per_protocol | 1 day | [0, ∞) |
| defi.dex.volume_usd_24h | usd | market_level | 1 day | [0, ∞) |
| defi.lending.utilization_rate | ratio | per_protocol | 1 day | [0, 1] |

Macro domain:

| canonical_name | unit | granularity | cadence | expected range |
| --- | --- | --- | --- | --- |
| macro.rates.yield_10y | percentage | market_level | 1 day | [-1, 25] |
| macro.rates.yield_2y | percentage | market_level | 1 day | [-1, 25] |
| macro.fx.dxy | index | market_level | 1 day | [50, 150] |
| macro.credit.hy_oas | basis_points | market_level | 1 day | [0, 2500] |
| macro.rates.fed_funds_effective | percentage | market_level | 1 day | [0, 25] |

Derived market metrics:

| canonical_name | unit | granularity | cadence | notes |
| --- | --- | --- | --- | --- |
| spot.market_cap.total_crypto_usd | usd | market_level | 1 day | Computed from per-instrument market caps |
| spot.dominance.btc_pct | percentage | market_level | 1 day | BTC market cap / total |

Query Pattern Verification

Every consumer of Layer 3 must be able to get what it needs without knowing source structure. Verification that each required query pattern is supported:

Feature Engineering — rolling window read:

sql

SELECT valid_from, value_numeric

FROM observations

WHERE metric_id = (SELECT metric_id FROM metrics

WHERE canonical_name = 'derivatives.perpetual.funding_rate')

AND instrument_id = (SELECT instrument_id FROM instruments

WHERE canonical_symbol = 'BTC')

AND valid_from >= now() - INTERVAL '30 days'

AND valid_to IS NULL

AND is_validated = true

ORDER BY valid_from ASC;

Served by: composite index on (metric_id, instrument_id, valid_from DESC). ✓

Feature Engineering — cross-sectional read (all instruments, one metric, one timestamp):

sql

SELECT i.canonical_symbol, o.value_numeric

FROM observations o

JOIN instruments i ON o.instrument_id = i.instrument_id

WHERE o.metric_id = :funding_rate_metric_id

AND o.valid_from = :target_timestamp

AND o.valid_to IS NULL

AND o.is_validated = true

AND i.collection_tier = 'signal_eligible';

Served by: observations_current materialized view + instruments tier index. ✓

Signal Generation — latest all-metric snapshot for one instrument:

sql

SELECT m.canonical_name, oc.value_numeric, oc.valid_from

FROM observations_current oc

JOIN metrics m ON oc.metric_id = m.metric_id

WHERE oc.instrument_id = :btc_instrument_id;

Served by: observations_current materialized view. ✓

Data API — arbitrary time range, multiple metrics:

sql

SELECT m.canonical_name, o.valid_from, o.value_numeric

FROM observations o

JOIN metrics m ON o.metric_id = m.metric_id

WHERE o.instrument_id = :instrument_id

AND m.canonical_name = ANY(:metric_names)

AND o.valid_from BETWEEN :start AND :end

AND o.valid_to IS NULL

AND o.is_validated = true

ORDER BY o.valid_from ASC;

Served by: hypertable time partitioning + composite index. ✓

Audit — provenance trace from output back to source:

sql

SELECT

o.value_numeric,

o.valid_from,

o.collected_at,

o.ingested_at,

s.canonical_name AS source,

o.is_validated,

o.validation_flags,

o.valid_to

FROM observations o

JOIN sources s ON o.source_id = s.source_id

WHERE o.metric_id = :metric_id

AND o.instrument_id = :instrument_id

AND o.valid_from = :target_timestamp

ORDER BY o.ingested_at DESC;

All revisions visible. Full provenance in a single query. ✓

Health monitoring — completeness check:

sql

SELECT

i.canonical_symbol,

m.canonical_name,

imc.completeness_30d,

imc.latest_observation,

now() - imc.latest_observation AS staleness

FROM instrument_metric_coverage imc

JOIN instruments i ON imc.instrument_id = i.instrument_id

JOIN metrics m ON imc.metric_id = m.metric_id

WHERE i.collection_tier = 'signal_eligible'

AND imc.completeness_30d < 0.95

ORDER BY imc.completeness_30d ASC;

Served by: instrument_metric_coverage summary table. No full observations scan. ✓

Asset-Class Extensibility Proof

The design document requires that adding equities, commodities, or forex requires zero schema changes. Demonstrate it:

Adding equities: Register instruments with asset_class = 'equity'. Register any equity-specific metrics in the metrics catalog (e.g., equity.fundamentals.pe_ratio, equity.flows.short_interest_pct). Write adapters that produce (instrument_id, metric_id, valid_from, value_numeric, ...) rows. The observations table, PIT logic, feature engineering layer, and signal architecture are unchanged.

Adding a metric concept that didn't exist before: Add a row to metrics. Write the feature catalog entry in Layer 4. Write the adapter mapping in Layer 2. Zero DDL changes to any existing table.

Adding a new source for an existing metric: Add a row to sources. Write the adapter. Observations from the new source appear in the table with their source_id. Conflict resolution policy (which source wins when two provide the same metric for the same instrument at the same timestamp) is defined in the adapter layer, not in the schema. Zero DDL changes.

Schema change required under this design: None of the above. The only scenario that requires DDL is adding a new storage type beyond value_numeric and value_text — for example, if a future metric has a vector value (unlikely). That would add a value_vector column. That is not a structural change to any existing data.

Database Engine Recommendation

The canonical store requires: ACID transactions for PIT correctness, time-series partitioning for query performance, rich indexing, JSON support for metadata, and operational simplicity for a one-operator system.

Primary store: PostgreSQL 16 with TimescaleDB extension.

Reasons:

- TimescaleDB hypertables provide native time-series partitioning and compression with standard SQL interface

- ACID guarantees on all writes — PIT correctness requires this

- Mature, well-documented, operationally straightforward

- Already in the existing infrastructure as a known quantity (evaluation only — adoption here is justified independently)

- Compression on cold chunks (data older than 90 days) reduces storage cost significantly without query changes

Analytical replica: DuckDB (embedded, query-time).

Feature engineering rolling window queries and backtesting queries scan large time ranges across many instruments. PostgreSQL handles these correctly but not at analytical query speed. DuckDB runs against the same Parquet exports of the observations table and delivers sub-second query performance on multi-year scans. It is not a separate operational database — it is a query engine pointed at exported snapshots of the canonical store.

Operational pattern:

- Canonical store (PostgreSQL/TimescaleDB): writes, PIT queries, audit, API serving

- Analytical layer (DuckDB): feature engineering batch jobs, backtesting, research queries

This separation keeps the canonical store simple and correct. DuckDB adds no operational burden — it is a library, not a service.

Decisions Locked by Thread 4

| Decision | Outcome |
| --- | --- |
| Schema model | EAV observations table with metric catalog and materialized current-value view |
| Primary key for observations | (metric_id, valid_from, instrument_id, source_id) |
| Null instrument_id | Permitted and correct for market-level metrics |
| PIT model | Bitemporal: valid_from/valid_to + ingested_at + collected_at |
| Revision handling | Close old row (set valid_to), insert new row. Both preserved. |
| Backfill PIT semantics | ingested_at = load time. Backtests at time T exclude data ingested after T. |
| Rejected observations | Dead letter table, never silently dropped |
| Canonical naming convention | domain.subdomain.metric_name — hierarchical, no abbreviations |
| Instrument tiers | collection → scoring → signal_eligible, rule-driven promotion |
| Coverage tracking | Materialized in instrument_metric_coverage, not queried from observations |
| Primary database engine | PostgreSQL 16 + TimescaleDB |
| Analytical query layer | DuckDB against Parquet exports |
| Schema immutability | New metric = catalog row. New source = catalog row. Zero DDL for either. |
| Extensibility proof | Verified: equities, new metrics, new sources all require zero DDL changes |

Thread 4 is the gate. The schema is locked. Thread 5 takes this schema as immutable input and specifies how existing sources are adapted to fill it — collection agents, adapter contracts, landing zone design, gap analysis, and migration plan from any salvageable existing data.

Ready to proceed to Thread 5?

Proceed

12:18 PM

Architected data pipeline framework with standardized adapter contracts

Architected data pipeline framework with standardized adapter contracts

Thread 5: Normalization & Collection (Layers 1 + 2)

What This Thread Produces

Thread 4 locked the canonical schema. Thread 5 specifies everything below it:

- The landing zone — where raw source data lives before normalization

- The adapter contract — the exact interface every adapter must implement

- Per-source adapter specifications — field mappings, unit conversions, validation rules

- Source gap analysis — what the canonical metric catalog requires vs. what sources provide

- Collection agent specifications — cadence, failure handling, retry logic

- Migration plan — what salvageable data exists and how it enters the canonical store

The governing principle of this entire thread: Source structure is quarantined below the adapter layer. Nothing above Layer 2 ever sees a source-specific field name, unit, or identifier. When a source changes its API, only its adapter changes. When a source disappears, only its adapter and collection agent are replaced.

Layer 1: Landing Zone Design

The landing zone is where collection agents write raw source data. It is append-only. Data is never modified after it lands. It is the audit trail of exactly what sources sent.

Design decision: Schema-per-source landing tables, not a single raw table.

Rationale: Raw source data is heterogeneous. Coinalyze sends different fields than FRED. Forcing both into a generic raw_payload JSONB table works but makes the adapter's job harder and makes debugging opaque. Per-source landing tables preserve source structure exactly, make adapter mapping explicit, and make data quality issues immediately visible.

The tradeoff: adding a new source requires a new landing table. This is acceptable — new sources are infrequent and the table is created once.

Landing table contract:

Every landing table must have these columns regardless of what else it contains:

sql

-- Required on every landing table

collected_at    TIMESTAMPTZ     NOT NULL    -- when the agent fetched this

collection_event_id UUID        NOT NULL    -- FK to collection_events

is_processed    BOOLEAN         NOT NULL DEFAULT false

processed_at    TIMESTAMPTZ

is_processed is set to true by the adapter after successful normalization. This allows the adapter to resume from the last unprocessed record after a failure. It also allows auditing of adapter lag: WHERE is_processed = false shows the backlog.

Landing data is retained for 90 days then archived to cold storage. The canonical observations table is the record of truth — landing zone is the ingestion buffer and short-term audit trail.

Layer 2: Adapter Contract

Every adapter implements the same interface. This is the contract between the collection layer and the canonical store.

Adapter responsibilities (exactly these, no more, no less):

- Read unprocessed records from its landing table

- Map source-specific field names to canonical metric names

- Convert units to canonical units

- Resolve source instrument identifiers to canonical instrument_id

- Resolve source metric identifiers to canonical metric_id

- Validate values against metric catalog definitions (range, type, nullability)

- Write validated observations to the canonical observations table

- Write rejected observations to observations_rejected with rejection code and raw payload

- Mark processed landing records as is_processed = true

- Write a collection_events record on completion

Adapter must NOT:

- Call external APIs (that is the collection agent's job)

- Make decisions about metric definitions (those are in the metric catalog)

- Silently drop invalid data (everything goes to dead letter)

- Transform values in ways not documented in the adapter specification

- Know anything about the signal layer, feature layer, or what metrics are used for

Adapter output row — this is the exact insert to the observations table:

python

ObservationRow(

instrument_id       = resolved_instrument_id,   # UUID from instruments catalog

metric_id           = resolved_metric_id,        # UUID from metrics catalog

source_id           = self.source_id,            # UUID from sources catalog

valid_from          = observation_timestamp,     # when value was true in the world

valid_to            = None,                      # current observation

ingested_at         = datetime.utcnow(),         # now

collected_at        = landing_record.collected_at,

value_numeric       = normalized_value,

value_text          = None,

is_validated        = True,

validation_flags    = {}

)

Instrument resolution: The adapter maintains a local mapping table: source_symbol → canonical_symbol → instrument_id. When a source sends "BTCUSDT", the adapter maps it to canonical symbol "BTC" and resolves the UUID. Unknown symbols go to dead letter with code UNKNOWN_INSTRUMENT. New instruments must be registered in the instruments catalog before their data can be processed — the adapter never creates catalog entries.

Validation rules applied by every adapter:

python

def validate(value, metric_definition):

# Type check

if metric_definition.value_type == 'numeric':

if not isinstance(value, (int, float)):

raise ValidationError('TYPE_MISMATCH', value)

# Null check

if value is None and not metric_definition.is_nullable:

raise ValidationError('NULL_VIOLATION', value)

# Range check

if metric_definition.expected_range_low is not None:

if value < metric_definition.expected_range_low:

raise ValidationError('RANGE_VIOLATION', value)

if metric_definition.expected_range_high is not None:

if value > metric_definition.expected_range_high:

raise ValidationError('RANGE_VIOLATION', value)

return True

Range violations do not cause the entire batch to fail. Each observation is validated independently. A single bad value is dead-lettered; the rest of the batch continues.

Per-Source Specifications

Each source gets a complete specification: landing table, collection agent, field mappings, unit conversions, known issues, and failure handling.

Source: Coinalyze

What it provides: Perpetual futures metrics — funding rate, open interest, liquidations — across a large instrument universe. The highest-value source for the derivatives pillar.

ToS status: Free tier, commercial use unaudited. ToS audit required before any data redistribution product launches. Collection for internal signal generation is low risk.

Landing table:

sql

CREATE TABLE landing_coinalyze (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

symbol              TEXT            NOT NULL,

open_time           BIGINT          NOT NULL,   -- Unix ms

funding_rate        DOUBLE PRECISION,

open_interest       DOUBLE PRECISION,

open_interest_usd   DOUBLE PRECISION,

long_liquidations   DOUBLE PRECISION,

short_liquidations  DOUBLE PRECISION,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

CREATE INDEX idx_landing_coinalyze_unprocessed

ON landing_coinalyze (collected_at)

WHERE is_processed = false;

Collection agent specification:

- Cadence: every 8 hours, triggered at 00:05, 08:05, 16:05 UTC (5-minute offset to allow source settlement)

- Endpoint: Coinalyze aggregated OHLCV/funding/OI endpoint

- Instruments: full instrument list, fetched and cached daily

- Failure handling: retry 3× with exponential backoff (30s, 120s, 480s). On third failure, log to collection_events with status failed, alert. Do not retry indefinitely — stale data is preferable to a crashed agent.

- Historical backfill: separate backfill agent, rate-limited, fills from earliest available date forward

Field mappings:

| Source field | Canonical metric | Unit conversion | Notes |
| --- | --- | --- | --- |
| funding_rate | derivatives.perpetual.funding_rate | None — already rate per 8h | Validate range [-0.05, 0.05]. Values outside range dead-lettered with RANGE_VIOLATION. |
| open_interest_usd | derivatives.perpetual.open_interest_usd | None — already USD | Use open_interest_usd not open_interest (which is in contracts, not USD) |
| long_liquidations | derivatives.perpetual.liquidations_long_usd | Confirm unit — may be USD or contracts depending on endpoint. If contracts: multiply by close_price from spot.price.close_usd. | Known issue — verify unit in adapter integration test |
| short_liquidations | derivatives.perpetual.liquidations_short_usd | Same as above |  |
| open_time | valid_from | Unix ms → TIMESTAMPTZ: to_timestamp(open_time / 1000) |  |

Instrument symbol mapping: Coinalyze uses symbols like BTCUSDT_PERP. The adapter strips the _PERP suffix and maps the base to the canonical symbol. Maintain a mapping file: coinalyze_symbol_map.yaml.

Known data quality issues:

- Three instruments (ANKR, FRAX, OGN) have historically extreme funding rate values. These may be legitimate but require explicit validation rule review before the metric catalog range is widened. Current behavior: dead-letter these values with a special flag EXTREME_VALUE_PENDING_REVIEW. Do not reject permanently — queue for manual review.

- Open interest units vary by endpoint version. Adapter integration test must assert unit by comparing a known value against a trusted reference before first production run.

Source: DeFiLlama

What it provides: DeFi TVL (protocol-level and aggregate), DEX volume, lending utilization, stablecoin metrics. Covers the DeFi health pillar completely.

ToS status: Free, low risk. No redistribution restrictions stated. Attribution recommended.

Landing tables (three, because DeFiLlama has distinct endpoints with distinct schemas):

sql

CREATE TABLE landing_defillama_protocols (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

protocol_slug       TEXT            NOT NULL,

protocol_name       TEXT            NOT NULL,

tvl_usd             DOUBLE PRECISION,

tvl_date            DATE            NOT NULL,

chain               TEXT,

category            TEXT,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

CREATE TABLE landing_defillama_dex (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

volume_usd_24h      DOUBLE PRECISION,

volume_date         DATE            NOT NULL,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

CREATE TABLE landing_defillama_stablecoins (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

symbol              TEXT            NOT NULL,

peg_type            TEXT,

circulating_usd     DOUBLE PRECISION,

price_usd           DOUBLE PRECISION,

observation_date    DATE            NOT NULL,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

Collection agent specification:

- Cadence: daily at 06:00 UTC (DeFiLlama data typically settles by this time)

- Three separate collection jobs, one per endpoint

- Failure handling: retry 3×. DeFiLlama is generally reliable but has occasional API outages. On failure, previous day's values are not replaced — the observation simply has a gap, which health monitoring will flag.

- Backfill: DeFiLlama provides historical TVL per protocol. Backfill agent should fetch full available history on first run. History for most protocols extends to 2019–2020.

Field mappings:

| Source field | Canonical metric | Notes |
| --- | --- | --- |
| tvl_usd (protocol) | defi.protocol.tvl_usd | instrument_id = protocol slug registered in instruments catalog with asset_class = 'defi_protocol' |
| Sum of tvl_usd across all protocols | defi.aggregate.tvl_usd | Computed by adapter on ingestion, not fetched directly — DeFiLlama's aggregate TVL endpoint exists but computing from protocol data gives provenance |
| volume_usd_24h | defi.dex.volume_usd_24h | Market-level — instrument_id = NULL |
| circulating_usd | stablecoin.supply.per_asset_usd | instrument_id = stablecoin canonical symbol |
| Sum of circulating_usd | stablecoin.supply.total_usd | Computed by adapter |
| price_usd | stablecoin.peg.price_usd | Range validation: [0.90, 1.10]. Values outside this are dead-lettered — they represent genuine peg breaks, which the signal layer handles as anomalies, but the adapter should not silently pass extreme values |

Known data quality issues:

- Shallow history for DeFi protocols and stablecoins on initial collection (approx. 8 days as noted in the audit). Backfill from DeFiLlama historical endpoints must be the first action when the new system comes online.

- Protocol slugs change occasionally when protocols rebrand. Slug normalization map maintained in adapter configuration.

- Lending utilization is not directly available from DeFiLlama — this is a gap. See gap analysis section.

Source: FRED (Federal Reserve Economic Data)

What it provides: Macro time series — yield curve, credit spreads, dollar index, fed funds rate. Covers the macro pillar completely. Exceptional data quality and reliability.

ToS status: Public domain. No restrictions. No attribution required (though appropriate to include).

Landing table:

sql

CREATE TABLE landing_fred (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

series_id           TEXT            NOT NULL,   -- FRED series identifier e.g. 'DGS10'

observation_date    DATE            NOT NULL,

value               TEXT            NOT NULL,   -- FRED returns '.' for missing values

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

CREATE INDEX idx_landing_fred_series_date

ON landing_fred (series_id, observation_date);

Note on FRED value type: FRED returns values as text, including the sentinel '.' for missing observations. The adapter converts numeric values to DOUBLE PRECISION and maps '.' to NULL with validation flag SOURCE_MISSING_VALUE.

Collection agent specification:

- Cadence: daily at 18:00 UTC (most FRED series update during US business hours)

- Series list: maintained in collection agent configuration, maps FRED series ID to canonical metric name

- Fetch pattern: incremental — fetch only observations since last collected date. Full history fetched on backfill run.

- Failure handling: FRED is highly reliable. Single retry. On failure, gap is acceptable — macro data moves slowly and a one-day gap doesn't invalidate a signal.

FRED series to canonical metric mapping:

| FRED series_id | Canonical metric | Unit conversion | Notes |
| --- | --- | --- | --- |
| DGS10 | macro.rates.yield_10y | Already percentage | 10-Year Treasury Constant Maturity Rate |
| DGS2 | macro.rates.yield_2y | Already percentage | 2-Year Treasury Constant Maturity Rate |
| DTWEXBGS | macro.fx.dxy | Already index value | Trade Weighted U.S. Dollar Index: Broad Goods and Services |
| BAMLH0A0HYM2 | macro.credit.hy_oas | Already basis points | ICE BofA US High Yield Index Option-Adjusted Spread |
| EFFR | macro.rates.fed_funds_effective | Already percentage | Effective Federal Funds Rate |

Known data quality issues:

- FRED revises historical values occasionally. The bitemporal model handles this correctly — the adapter re-inserts with the same valid_from and the revision closes the previous row.

- Weekend and holiday gaps are structural — FRED series don't update on non-business days. These are not data quality issues. The feature engineering layer handles them via the INSUFFICIENT_HISTORY null state when a rolling window spans a gap period.

Source: SoSoValue (ETF Flows)

What it provides: Daily ETF flow data for Bitcoin and Ethereum spot ETFs.

ToS status: Non-commercial only per the existing audit. This is a hard constraint. SoSoValue data cannot be in any external data product — it can only be used for internal signal generation. The adapter must tag all SoSoValue observations with redistribution = false in the source catalog entry. The API layer (Thread 6) must enforce this restriction: any query that would return SoSoValue-derived data to a customer must be blocked or the data must be excluded from the response.

Landing table:

sql

CREATE TABLE landing_sosovalue (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

product_symbol      TEXT            NOT NULL,   -- e.g. 'IBIT', 'FBTC', 'ETHA'

underlying          TEXT            NOT NULL,   -- 'BTC' or 'ETH'

net_flow_usd        DOUBLE PRECISION,

aum_usd             DOUBLE PRECISION,

observation_date    DATE            NOT NULL,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

Collection agent specification:

- Cadence: daily at 20:00 UTC (US ETF flows settle after US market close)

- Failure handling: retry 3×. ETF flow data has a natural settlement delay — a missing day can be backfilled the following day without signal impact.

Field mappings:

| Source field | Canonical metric | Notes |
| --- | --- | --- |
| net_flow_usd | etf.flows.net_flow_usd | instrument_id = ETF product registered in instruments catalog with asset_class = 'etf' |
| aum_usd | etf.aum.total_usd |  |

Redistribution restriction enforcement: In the sources catalog, SoSoValue is registered with redistribution = false. The data API layer checks this flag before serving any observation and excludes non-redistributable observations from external responses. This is enforced at Layer 5/6, not at Layer 3 — the canonical store holds all data, restrictions are applied at the serving layer.

Source: Tiingo

What it provides: OHLCV price and volume data for crypto and equities. Covers the spot domain.

ToS status: Free tier available, low risk. Commercial use permitted with attribution on paid tier.

Landing table:

sql

CREATE TABLE landing_tiingo (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

ticker              TEXT            NOT NULL,

date                DATE            NOT NULL,

open                DOUBLE PRECISION,

high                DOUBLE PRECISION,

low                 DOUBLE PRECISION,

close               DOUBLE PRECISION,

volume              DOUBLE PRECISION,

adj_close           DOUBLE PRECISION,

adj_volume          DOUBLE PRECISION,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

Field mappings:

| Source field | Canonical metric | Notes |
| --- | --- | --- |
| close | spot.price.close_usd | Unadjusted close |
| volume | spot.volume.usd_24h | Tiingo crypto volume is already USD denominated. Equity volume is in shares — multiply by close price. Adapter must branch on asset_class. |

Note on existing Tiingo data: The audit identifies approximately 800k+ rows in TimescaleDB with BTC history from 2014 and ETH from 2015. This is the most valuable existing data asset for training history depth. The migration plan handles this.

Source: Exchange Flows (Explorer Agent / On-Chain)

What it provides: Exchange inflows and outflows by instrument. Currently covers 18 instruments.

ToS status: Etherscan V2 is the underlying source. Free tier, commercial use unaudited.

Critical known bug: Gate.io values are in wei, not ETH. This must be fixed in the adapter with an explicit unit conversion, not in the collection agent. The raw data in the landing table preserves the original values — the adapter applies the conversion.

Landing table:

sql

CREATE TABLE landing_exchange_flows (

id                  BIGSERIAL       PRIMARY KEY,

collected_at        TIMESTAMPTZ     NOT NULL,

collection_event_id UUID            NOT NULL,

symbol              TEXT            NOT NULL,

exchange            TEXT            NOT NULL,

inflow              DOUBLE PRECISION,

outflow             DOUBLE PRECISION,

unit                TEXT,           -- 'eth', 'wei', 'usd' — source may not always specify

observation_date    DATE            NOT NULL,

is_processed        BOOLEAN         NOT NULL DEFAULT false,

processed_at        TIMESTAMPTZ

);

Field mappings with unit conversion:

python

def convert_flow_to_usd(value, unit, symbol, spot_price):

if unit == 'wei':

eth_value = value / 1e18

return eth_value * spot_price

elif unit == 'eth' or unit == symbol.lower():

return value * spot_price

elif unit == 'usd':

return value

else:

# Unknown unit — dead letter

raise ValidationError('UNIT_UNKNOWN', value)

The adapter resolves spot price from spot.price.close_usd in the canonical store (or from a local cache populated during the same collection run) to convert native token amounts to USD.

Source Gap Analysis

The gap analysis compares what the metric catalog requires against what the current sources provide.

Covered — no gap:

| Metric domain | Source | Coverage |
| --- | --- | --- |
| derivatives.perpetual.* | Coinalyze | Full — funding rate, OI, liquidations across 121 instruments |
| macro.rates.*, macro.fx.*, macro.credit.* | FRED | Full — all five macro metrics |
| defi.aggregate.tvl_usd | DeFiLlama | Full |
| defi.protocol.tvl_usd | DeFiLlama | Full — top 20+ protocols |
| defi.dex.volume_usd_24h | DeFiLlama | Full |
| stablecoin.supply.*, stablecoin.peg.* | DeFiLlama | Full |
| etf.flows.*, etf.aum.* | SoSoValue | Full for BTC/ETH spot ETFs |
| spot.price.close_usd, spot.volume.usd_24h | Tiingo | Full |
| flows.exchange.* | Explorer / Etherscan | Partial — 18 instruments |

Gaps — require resolution:

| Metric | Gap | Resolution options | Priority |
| --- | --- | --- | --- |
| derivatives.perpetual.price_usd | Coinalyze provides OI and funding but perpetual price is not confirmed as a field | Verify in Coinalyze endpoint response. If absent: derive from spot + basis, or add Binance perp price feed. | High — required for basis calculation |
| defi.lending.utilization_rate | DeFiLlama does not provide per-protocol utilization rate directly | Option A: Aave/Compound subgraph queries per protocol. Option B: DeFiLlama borrow/supply TVL ratio as proxy. Option C: Accept this metric as out of scope for v1 and null-propagate through lending features. | Medium — lending pillar degrades without it, but doesn't break signal |
| flows.exchange.* beyond 18 instruments | Explorer agent covers only 18 instruments | Etherscan V2 coverage limited by on-chain data availability. Coinalyze may provide flow proxies via OI changes. Long-term: expand to additional on-chain data providers. | Low — signal degrades gracefully, not a blocker |
| spot.market_cap.usd | Tiingo does not provide market cap directly | Option A: CoinGecko free API for market cap. Option B: Compute from circulating supply (requires separate supply data source) × price. Option C: CoinPaprika (existing source, low ToS risk). | Medium — required for BTC dominance and cross-asset features |
| Options metrics (derivatives.options.*) | No current options data source | Deribit API (free, well-documented). Required only for BTC/ETH initially — options markets on other instruments are illiquid. | Low for v1 — options features null-propagate in EDSx. Add in v1.1. |
| flows.onchain.transfer_volume_usd | CoinMetrics community provides BTC+ETH on-chain data | CoinMetrics community terms allow non-commercial use. Same redistribution restriction as SoSoValue applies until ToS is audited for commercial use. | Medium — on-chain transfer volume is a key flows feature |

Gap resolution decisions locked by Thread 5:

| Gap | Decision |
| --- | --- |
| derivatives.perpetual.price_usd | Verify Coinalyze endpoint. If absent, add Binance perp price collection (free API). |
| defi.lending.utilization_rate | Accept as v1 gap. DeFiLlama borrow/supply TVL ratio added as proxy metric defi.lending.utilization_proxy. Full utilization rate deferred to v1.1. |
| flows.exchange.* coverage | Accept current 18-instrument coverage. Adapter fixes wei→ETH bug first run. Expand coverage in v1.1. |
| spot.market_cap.usd | Add CoinPaprika as source. Existing data available, ToS low risk. |
| Options metrics | Null-propagate in v1. Add Deribit adapter in v1.1. |
| flows.onchain.transfer_volume_usd | Use CoinMetrics community for BTC+ETH. Flag as internal-only until ToS audit completes. |

Migration Plan

Forge is dead. But the data it collected is not necessarily dead — it represents years of history that would take time to backfill from sources. This is a migration assessment, not a migration commitment.

Assessment criteria for each existing dataset:

Can the data be extracted in a form that allows complete, correct normalization to the canonical schema? Specifically:

- Are source timestamps reliable and consistent?

- Are units documented or determinable?

- Are instrument identifiers mappable to canonical symbols?

- Is there a clear metric identity for each value?

If yes: write a one-time migration adapter that reads the existing table and writes to the canonical store. If no: re-backfill from the original source.

Dataset-by-dataset assessment:

| Dataset | Rows | Assessment | Decision |
| --- | --- | --- | --- |
| Coinalyze derivatives | 185,066 | Timestamps reliable. Units verified. Symbols mappable. GREEN. | Migrate via one-time adapter. Estimated effort: 1 day. |
| FRED macro | 140,261 | FRED data is authoritative and backfillable. But existing data is clean and well-structured. GREEN. | Migrate for speed. FRED backfill as verification pass. |
| DeFiLlama DEX | 88,239 | Protocol slugs present. Timestamps daily. GREEN. | Migrate. |
| CoinMetrics on-chain | 10,137 | BTC+ETH only. Timestamps reliable. GREEN. | Migrate. Flag as internal-only pending ToS audit. |
| DeFiLlama lending | 9,651 | GREEN. | Migrate. |
| Tiingo OHLCV | ~800k | TimescaleDB format, well-structured. This is the highest-value migration. BTC from 2014. GREEN. | Migrate. One-time adapter reads TimescaleDB, writes to canonical store. |
| Explorer exchange flows | 2,177 | RED — Gate.io wei bug. | Fix: apply wei→ETH conversion in migration adapter. All other instruments migrate as-is. |
| DeFi protocols | 195 | 8-day history only. Not worth migrating — backfill from DeFiLlama API instead. | Skip migration. Backfill from source. |
| Stablecoin metrics | 180 | 8-day history only. Same as above. | Skip migration. Backfill from source. |
| ETF flows | 774 | From 2024-12. Migrate — any history is valuable given SoSoValue's non-commercial restriction. | Migrate. Flag as internal-only. |

Migration adapter pattern:

All migration adapters follow the same structure as production adapters — they implement the same output contract. The only difference is they read from existing database tables instead of landing zone tables, and they run once rather than on a schedule.

python

class CoinalyzeMigrationAdapter(BaseAdapter):

source_id = COINALYZE_SOURCE_UUID

def run(self):

# Read from existing Forge table

rows = db.execute("""

SELECT symbol, timestamp, funding_rate, oi_usd,

long_liquidations, short_liquidations

FROM forge.coinalyze_derivatives

WHERE migrated = false

ORDER BY timestamp ASC

""")

for row in rows:

observations = self.normalize(row)

self.write_observations(observations)

self.mark_migrated(row.id)

Migration runs before the new collection agents start. After migration, collection agents pick up from the latest migrated timestamp. There is no gap between historical data and live collection.

Collection Agent Failure Handling — System-Level

Individual agent failure handling was specified per-source above. This section defines the system-level response.

Circuit breaker pattern:

When a source fails more than 3 consecutive collection attempts, it enters a DEGRADED state. In this state:

- Collection continues to attempt at normal cadence

- Health monitoring escalates the alert from informational to actionable

- The signal layer is notified via metric staleness — it will propagate this as reduced confidence in affected pillars

- No automatic fallback to a different source (source substitution is a manual architectural decision, not an automated runtime one)

Staleness propagation chain:

Source fails → collection_event status = failed → instrument_metric_coverage.latest_observation stops updating → feature engineering computes SOURCE_STALE null state → EDSx pillar confidence decreases → composite signal confidence decreases → customer-facing signal carries honest reduced confidence

This is the correct behavior. The system does not invent stale data. It does not present yesterday's confidence as today's. It propagates the staleness honestly to the output product.

Decisions Locked by Thread 5

| Decision | Outcome |
| --- | --- |
| Landing zone model | Schema-per-source tables, append-only |
| Landing retention | 90 days, then cold archive |
| Adapter interface | Standardized: read landing → normalize → validate → write canonical or dead-letter |
| Instrument resolution | Symbol mapping table per adapter. Unknown symbols → dead letter. Adapter never creates catalog entries. |
| Validation scope | Per-observation, independent. Batch does not fail on single bad value. |
| Dead letter policy | Every rejection logged with raw payload, reason, and rejection code. Nothing silently dropped. |
| Redistribution enforcement | Flagged at source catalog level. Enforced at serving layer. SoSoValue and CoinMetrics flagged internal-only pending ToS audit. |
| Gate.io wei bug | Fixed in exchange flows adapter via explicit unit conversion. Raw landing data preserved as-is. |
| Coinalyze extreme values | Dead-lettered with EXTREME_VALUE_PENDING_REVIEW flag. Manual review queue. Not silently passed or silently rejected. |
| Migration strategy | Migrate clean datasets via one-time adapters. Skip shallow datasets (DeFi protocols, stablecoins). Re-backfill from source for skipped. |
| Gap: lending utilization | Proxy metric in v1. Full resolution in v1.1. |
| Gap: options data | Null-propagate in v1. Deribit adapter in v1.1. |
| Gap: market cap | CoinPaprika added as source. |
| Gap: perpetual price | Verify Coinalyze. Binance fallback if absent. |
| Collection failure model | Per-source retry policy. Circuit breaker at 3 consecutive failures. Staleness propagates honestly to signal output. |

The design is now complete from Layer 7 down to Layer 0. Every layer has a locked specification and a defined contract to the layers above and below it. Thread 6 takes the complete design and produces the build sequence, phase gates, migration execution plan, parallel operation plan, and risk register.

Ready to proceed to Thread 6?

Proceed

12:21 PM

Synthesized outputs into comprehensive implementation roadmap

Synthesized outputs into comprehensive implementation roadmap

Thread 6: Integration & Build Plan

What This Thread Produces

The design is complete. Every layer has a locked specification. Thread 6 answers one question: in what order does this get built, and how do we know each piece is working before building the next?

Deliverables:

- Build sequence with explicit rationale for ordering

- Phase definitions with hard pass/fail gates

- Migration execution plan

- Parallel operation plan (existing system while new builds)

- Timeline estimates

- Risk register

Governing Constraints on the Build Sequence

Three constraints shape everything:

Constraint 1: The schema is the foundation. Nothing gets built until the canonical schema exists and is verified. Not the adapters. Not the feature layer. Not the signal layer. The schema is the contract every other component is built against. Building anything before the schema is locked is building against a moving target — exactly what this design was created to prevent.

Constraint 2: Data flows bottom-up, but builds gate top-down. The data flows from sources upward to signals. But the build must be validated top-down: we know what the signal layer needs, so we can verify the data layer is producing it correctly before the signal layer runs against it. Each layer's output is verified against what the layer above it requires.

Constraint 3: One operator. No phase should require parallel workstreams that can't be context-switched by a single person. Each phase is a sequential build, not a concurrent one. The sequencing accounts for this.

Build Sequence Overview

Phase 0: Foundation

└── Canonical database provisioned

└── Schema DDL applied

└── Metric catalog seeded

└── Instrument catalog seeded (initial universe)

└── Sources catalog seeded

Phase 1: Data Ingestion

└── Landing zone tables created

└── Migration adapters run (historical data)

└── Production collection agents deployed

└── Production adapters deployed

└── Coverage verified against metric catalog requirements

Phase 2: Feature Engineering

└── Feature computation layer built

└── Feature catalog populated

└── Feature values verified (spot-check against hand calculations)

└── PIT constraint verification (no look-ahead)

Phase 3: Signal Generation — EDSx

└── EDSx pillar scoring built

└── EDSx composite scoring built

└── Regime classifier built

└── EDSx backtested against historical feature data

└── Calibration verified

Phase 4: Signal Generation — ML

└── Domain model training infrastructure built

└── Walk-forward training executed for all five models

└── Graduation criteria evaluated

└── Shadow mode deployment

Phase 5: Signal Synthesis and Serving

└── Synthesis layer built

└── Output schema verified against Layer 6 contract

└── API serving layer built

└── Delivery mechanisms (webhook, Telegram) built

Phase 6: Productization

└── Authentication and tier enforcement

└── Redistribution restriction enforcement

└── Health monitoring dashboards

└── Documentation (methodology, metric catalog)

└── First customer delivery

Phase 0: Foundation

What gets built: The canonical database. Nothing else.

Sequence:

- Provision PostgreSQL 16 + TimescaleDB on target infrastructure. Verify TimescaleDB extension loads. Verify version compatibility.

- Apply schema DDL in dependency order:

sources → instruments → metrics →

observations (hypertable) → observations_rejected →

collection_events → instrument_metric_coverage

- Create indexes exactly as specified in Thread 4 DDL. Verify each index is used by its target query pattern using EXPLAIN ANALYZE.

- Seed the metric catalog. Every metric concept from Thread 3's data requirements list gets a row in metrics with its canonical name, cadence, expected range, and validation rules. This is not a code task — it is a data entry task that takes priority over all code.

- Seed the sources catalog. All sources identified in Thread 5 registered with ToS status and redistribution flags.

- Seed the initial instrument universe. BTC, ETH, SOL, and the full Coinalyze instrument list (121 instruments) registered in instruments at collection_tier = 'collection'.

- Provision DuckDB analytical layer. Verify it can query the PostgreSQL observations table via foreign data wrapper or Parquet export pipeline.

Phase 0 gate — hard pass/fail:

| Criterion | Pass condition |
| --- | --- |
| Schema applied | All tables exist, all constraints enforced |
| Hypertable | TimescaleDB confirms observations is a hypertable |
| Index verification | EXPLAIN ANALYZE shows index scans (not seq scans) for all four query patterns from Thread 4 |
| Metric catalog complete | Every metric in Thread 3's requirements list has a catalog entry |
| PIT query | The PIT query from Thread 4 executes correctly against a manually inserted test observation with a known revision |
| Redistribution flags | SoSoValue and CoinMetrics source entries have redistribution = false |

Phase 0 does not end until every gate passes. If any gate fails, fix the schema. Do not proceed to Phase 1 with a schema defect.

Phase 1: Data Ingestion

What gets built: All collection agents, all adapters, migration execution.

Sequence:

Step 1.1: Migration adapters (before live collection starts)

Run migration adapters in this order, based on data volume and dependency:

| Migration | Source | Estimated rows | Run order | Reason |
| --- | --- | --- | --- | --- |
| Tiingo OHLCV | TimescaleDB | ~800k | First | Spot price is required by the exchange flows adapter for wei→USD conversion |
| Coinalyze derivatives | Forge | 185,066 | Second | Highest signal value, longest history |
| FRED macro | Forge | 140,261 | Third | Independent, no dependencies |
| DeFiLlama DEX | Forge | 88,239 | Fourth |  |
| DeFiLlama lending | Forge | 9,651 | Fifth |  |
| CoinMetrics on-chain | Forge | 10,137 | Sixth | Flag internal-only |
| Exchange flows | Forge | 2,177 | Seventh | Apply wei fix in adapter |
| ETF flows | Forge | 774 | Eighth | Flag internal-only |

After each migration adapter runs:

- Verify row count in observations matches expected

- Verify no unexpected observations_rejected entries

- Spot-check 5 known values against source records

- Verify valid_from timestamps are correct (not ingested_at timestamps)

Step 1.2: Backfill jobs for shallow datasets

DeFi protocols and stablecoin metrics have only 8 days of existing history. Instead of migrating those shallow records, run backfill agents directly against DeFiLlama historical API:

- DeFiLlama protocols: fetch full historical TVL per protocol back to earliest available date

- DeFiLlama stablecoins: fetch full historical supply back to earliest available date

- CoinPaprika: fetch historical market cap data (fills spot.market_cap.usd gap)

Backfill agents are the same as production agents but run with historical date ranges and no cadence constraint. They are rate-limited to avoid source bans.

Step 1.3: Production collection agents and adapters

Deploy in same order as migration adapters. Each agent is deployed and verified independently before the next is started:

For each source:

- Deploy collection agent with test run (single collection cycle, inspect landing table)

- Deploy adapter with test run against landing data

- Verify observations written to canonical store

- Verify instrument_metric_coverage updated

- Verify rejection rate is within expected range (0% for clean sources, known exceptions for Coinalyze extreme values)

Step 1.4: Coverage verification

After all agents and adapters are running:

sql

-- What does the metric catalog require that we don't have?

SELECT m.canonical_name, m.cadence, imc.completeness_30d, imc.latest_observation

FROM metrics m

LEFT JOIN instrument_metric_coverage imc ON m.metric_id = imc.metric_id

WHERE m.status = 'active'

AND (imc.completeness_30d IS NULL OR imc.completeness_30d < 0.90)

ORDER BY imc.completeness_30d ASC NULLS FIRST;

```

Every metric required by the feature catalog must be at ≥90% completeness for signal-eligible instruments before Phase 2 begins. Gaps identified here are resolved before proceeding — either by fixing an adapter, adding a source, or explicitly accepting the gap with a documented impact assessment.

**Step 1.5: Instrument tier promotion**

Run the tier promotion rules for the first time:

- Instruments with ≥90% completeness on derivatives metrics and ≥90d history: promote to `scoring`

- Instruments with `scoring` status and ≥1yr derivatives history + spot data: promote to `signal_eligible`

The initial signal-eligible universe size is a Phase 1 output, not an input. It emerges from the data.

**Phase 1 gate — hard pass/fail:**

| Criterion | Pass condition |

|---|---|

| Migration complete | All migrate-eligible datasets loaded, spot-checked, no systematic errors |

| Live collection running | All 6 production agents collecting at specified cadence |

| Rejection rate | Global rejection rate < 5%. Known exceptions (Coinalyze extreme values) documented. |

| Coverage threshold | All active metrics at ≥90% completeness for signal-eligible instruments |

| Tiingo spot price | BTC history from 2014, ETH from 2015 confirmed in canonical store |

| Wei conversion | Exchange flows adapter verified — Gate.io values in USD, not wei |

| Tier promotion | At least 20 instruments at `signal_eligible` tier |

| Redistribution flags | Query against observations confirms SoSoValue/CoinMetrics rows have correct source flags |

---

### Phase 2: Feature Engineering

**What gets built:** The feature computation layer. Everything in Thread 3.

**Sequence:**

**Step 2.1: Feature catalog population**

Before writing any computation code, populate the feature catalog (the YAML/database structure defined in Thread 3) for every feature. This is the equivalent of Phase 0's metric catalog seeding — it is a specification task that precedes implementation.

Every feature entry must specify:

- Canonical name

- Input metric canonical name(s)

- Formula (exact)

- Window

- Null state handling

- PIT constraint statement

- Consuming models

**Step 2.2: Infrastructure build**

Build the feature computation engine:

- Event trigger mechanism: observe `collection_events` table for `status = 'completed'` entries, trigger feature recomputation for affected metrics and instruments

- Computation order enforcement: Categories A → C → B → F → G → D → E

- Idempotency guarantee: computation framework verifies same inputs produce same outputs before writing

- DuckDB integration: batch feature computation for historical window runs against Parquet exports

**Step 2.3: Category-by-category implementation**

Implement and verify each feature category independently:

| Category | Implementation order | Verification method |

|---|---|---|

| A: Rolling transforms | First | Hand-calculate 5 known values for funding_rate_zscore_30d for BTC. Compare to computed output. |

| C: Ratio/interaction | After A | Verify OI-to-volume ratio for known timestamps. |

| B: Cross-sectional ranks | After A complete for all instruments | Verify rank ordering for a timestamp where BTC funding rate is known to be extreme. |

| F: Breadth aggregation | After A and B | Verify breadth score components sum correctly. |

| G: Cross-asset | After A for all instruments | Verify BTC dominance calculation against known market cap totals. |

| D: Regime labels | After A–C | Verify regime state transitions at known market inflection points. |

| E: Calendar | Independent | Verify days-to-expiry calculation against actual Deribit expiry calendar. |

**Step 2.4: PIT constraint audit**

For every feature in the catalog, manually verify that its formula cannot use future data. The audit checks:

- Rolling windows are backward-looking only (window extends from T backward, not forward)

- Cross-sectional ranks use only instruments available at T

- Derived market metrics are computed from inputs all available at T

Any feature that fails this audit is removed from the catalog and redesigned before Phase 3 begins.

**Step 2.5: Historical feature generation**

Run feature computation over the full available history to generate the feature matrix that Phase 4 will use for ML training. This is the most computationally intensive step in the build. Use DuckDB for this — it will be significantly faster than PostgreSQL for the window computations over years of data.

**Phase 2 gate — hard pass/fail:**

| Criterion | Pass condition |

|---|---|

| Feature catalog | All features specified in Thread 3 have catalog entries |

| Hand calculation match | 5 spot-checked values per feature type match computed output exactly |

| PIT audit | Zero features fail the PIT constraint audit |

| Historical matrix | Feature matrix generated from earliest available history to present |

| Null state coverage | All three null states (INSUFFICIENT_HISTORY, SOURCE_STALE, METRIC_UNAVAILABLE) verified to fire correctly in test conditions |

| Idempotency | Feature computation run twice on same inputs produces identical output |

---

### Phase 3: Signal Generation — EDSx

**What gets built:** The deterministic scoring track. Fully auditable, no training required.

**Sequence:**

**Step 3.1: Pillar scoring rules**

For each of the four pillars, implement the rule set that maps feature values to a pillar score and direction. These rules are the EDSx methodology — they must be written down as documentation before they are implemented as code. The documentation is the specification; the code implements the specification.

Each pillar rule set specifies:

- Which features are inputs

- What constitutes a bullish / neutral / bearish signal for each feature

- How individual feature signals are combined into a pillar score

- How confidence is computed from data completeness

**Step 3.2: Composite scoring**

Implement the composite formation logic from Thread 2:

- Weighted sum of pillar scores

- Direction thresholding (>0.55 bullish, <0.45 bearish)

- Threshold calibration against historical data

**Step 3.3: Regime classification**

Implement the regime classifier. For EDSx, this is a rule-based classifier (not ML) derived from macro features:

```

yield_curve_10y2y > 0 AND hy_oas_zscore_90d < 0.5 AND dxy_change_30d < 0 → RISK_ON

yield_curve_10y2y < -0.5 OR hy_oas_zscore_90d > 1.5 → RISK_OFF

otherwise → TRANSITION

These thresholds are initial estimates. They are calibrated in the next step.

Step 3.4: Backtesting and calibration

Run EDSx over the full historical feature matrix. Evaluate:

- Directional accuracy at 14-day horizon for each instrument

- Confusion matrix per pillar

- Confidence calibration: does 80% confidence correspond to ~80% accuracy?

- Regime classification accuracy against known historical regimes

Calibrate:

- Composite score thresholds (currently 0.55/0.45) against F1 maximization

- Regime classifier thresholds against historical known states (COVID crash = RISK_OFF, 2021 bull run = RISK_ON, etc.)

Step 3.5: Output schema verification

Run EDSx for a sample of recent dates and verify the output exactly matches the Layer 6 contract from Thread 1:

json

{

"instrument": "BTC",

"timestamp": "...",

"signal": {

"direction": "bullish",

"confidence": 0.73,

"magnitude": null,     // EDSx does not produce magnitude

"horizon": "14d",

"regime": "risk_on"

},

"components": { ... }

}

Magnitude is null at this phase — EDSx doesn't produce it. The API layer will synthesize magnitude from the ML track in Phase 5. The output schema must be structurally valid with null magnitude before Phase 4 begins.

Phase 3 gate — hard pass/fail:

| Criterion | Pass condition |
| --- | --- |
| Rule documentation | All four pillar rule sets written as methodology documents before code review |
| Backtested accuracy | EDSx directional accuracy > 52% at 14-day horizon on OOS period (modest bar — EDSx is not the primary accuracy driver) |
| Confidence calibration | Calibration curve shows monotonic relationship between confidence and accuracy |
| Regime classification | Manual spot-check of 10 known historical regime periods — ≥8 correctly classified |
| Output schema | EDSx output validates against Layer 6 contract schema for all signal-eligible instruments |
| Null propagation | Verified: when a pillar input is missing, confidence decreases and signal still serves (it does not crash or return null signal) |

Phase 4: Signal Generation — ML

What gets built: The five ML models. Walk-forward trained, calibrated, shadow-deployed.

Sequence:

Step 4.1: Training infrastructure

Build the training pipeline before training any model:

- Walk-forward fold generator: given a dataset and a fold config, produces training and validation windows without look-ahead

- LightGBM wrapper: handles training, calibration (isotonic regression), and model serialization

- Evaluation framework: computes all five graduation criteria automatically

- Feature importance logging: extracts and stores feature importance after each training run

- Model registry: tracks model versions, training dates, feature versions, and graduation status

Step 4.2: Label generation

Generate 14-day volume-adjusted forward return labels for all signal-eligible instruments over the full available history. This requires careful PIT handling:

- Labels are generated on the historical data only

- Label at time T = 14-day forward return starting at T — this uses data from T+1 to T+14

- Labels are ONLY used for training. They are never served to customers. They are never used in production signal computation. They exist only in the training pipeline.

- Tercile boundaries computed on each training window independently

Step 4.3: Domain model training

Train each of the five models independently. For each:

- Generate feature matrix for the model's feature subset

- Run walk-forward training with 12 minimum OOS months

- Apply isotonic calibration

- Evaluate all five graduation criteria

- If criteria pass: model graduates to shadow. If not: investigate, adjust features or hyperparameters, retrain. Do not graduate a model that fails.

Training order: M-Macro first (fastest, market-level features, no per-instrument complexity), then M-Derivatives, M-Flows, M-DeFi, then M-Synthesis last (depends on the four domain model outputs).

Step 4.4: Shadow deployment

All five models enter shadow mode. Shadow mode means:

- Models run in the production infrastructure on the production schedule

- Outputs are written to shadow tables, not to the live signal output

- Shadow outputs are compared to EDSx outputs daily

- Agreement rate, directional accuracy (where verifiable), and confidence calibration are tracked

- Shadow period: minimum 30 days

Step 4.5: Shadow evaluation

At the end of the shadow period, evaluate:

- Do graduation criteria hold on the shadow period data?

- Is the track agreement rate between EDSx and ML reasonable (>60% expected)?

- Are there systematic disagreements on specific instruments or regimes?

- Feature importance: is any single feature explaining >40% of importance (instability signal)?

If shadow evaluation passes: proceed to Phase 5. If not: investigate, retrain if needed, extend shadow period.

Phase 4 gate — hard pass/fail:

| Criterion | Pass condition |
| --- | --- |
| All 5 models trained | Walk-forward training completed, OOS period ≥12 months |
| Graduation criteria | All 5 models pass all 5 graduation criteria on OOS data |
| Calibration | ECE < 0.05 for all models |
| Shadow period | ≥30 days shadow operation without infrastructure failures |
| Shadow accuracy | Directional accuracy in shadow period consistent with OOS evaluation (no cliff) |
| Feature importance | No single feature > 40% importance in any model |
| M-Synthesis | Synthesis model produces valid probability distributions for all signal-eligible instruments on each shadow run |

Phase 5: Signal Synthesis and Serving

What gets built: The synthesis layer, API, and delivery mechanisms.

Sequence:

Step 5.1: Synthesis layer

Implement the synthesis logic from Thread 2:

- Agreement check between EDSx and ML-Synthesis

- Confidence-weighted direction combination

- Magnitude from ML track

- Regime from regime classifier

- Null handling for missing pillar inputs

- Output schema assembly

Verify synthesis output against all three scenarios:

- EDSx and ML agree: confidence boost applied correctly

- EDSx and ML disagree: penalty applied, flag set in output

- Pillar missing: null confidence on that component, overall confidence recalculated on available pillars

Step 5.2: API serving layer

Build the FastAPI serving layer:

- GET /v1/signals/instrument — current signal for a single instrument

- GET /v1/signals/universe — current signals for all signal-eligible instruments

- GET /v1/timeseries/metrics — time-series metric data (Data-as-a-Service surface)

- Authentication: API key tier enforcement

- Redistribution filter: exclude redistribution = false observations from all external responses

- Rate limiting: per tier as specified in Thread 1

Step 5.3: Delivery mechanisms

Build push delivery:

- Webhook delivery: POST signal output to configured customer endpoints on each computation cycle

- Telegram delivery: formatted signal summary message after each 8h derivatives settlement

- Staleness flag propagation: if signal is stale (input data older than threshold), delivery payload includes explicit staleness flag

Step 5.4: End-to-end verification

Full trace from customer-facing output back to source:

- Retrieve a signal from the API for BTC

- Record the component confidence values and which features drove the EDSx score

- Query the observations table for the exact metric values that produced those features

- Query collection_events to confirm when those observations were collected

- Verify the provenance chain is complete: signal → feature values → metric observations → collection event → source

If any link in this chain is broken, fix it before Phase 6.

Phase 5 gate — hard pass/fail:

| Criterion | Pass condition |
| --- | --- |
| Synthesis output | Matches Layer 6 contract schema for all signal-eligible instruments |
| Agreement/disagreement logic | Both scenarios verified to produce correct confidence adjustments |
| Magnitude populated | ML magnitude field non-null for all signal-eligible instruments |
| API endpoints | All three endpoints return correct responses under test load |
| Redistribution filter | Verified: query that would return SoSoValue-sourced observations returns empty or substituted data |
| End-to-end provenance | Full trace verified for BTC and at least 2 other instruments |
| Delivery | Webhook and Telegram delivery verified against test endpoints |
| Staleness flag | Verified: simulated source failure causes staleness flag in output within 2 collection cycles |

Phase 6: Productization

What gets built: The operational layer that makes this a sellable product.

Sequence:

Step 6.1: Health monitoring

Build the operational dashboards:

- Collection health: per-source success rate, latest observation timestamp, rejection rate

- Coverage health: completeness per metric per instrument, staleness alerts

- Signal health: rolling directional accuracy, confidence calibration curve, track agreement rate

- Infrastructure health: database performance, storage growth rate, query latency

These are internal operational tools, not customer-facing. They exist for one purpose: the operator (you) must be able to diagnose any system problem within minutes, not hours.

Step 6.2: Methodology documentation

Write the methodology documents that customers will read:

- Metric catalog: every metric with its source, computation, unit, and limitations

- EDSx methodology: pillar structure, scoring rules, confidence semantics

- ML methodology: model architecture, training approach, validation methodology, what the confidence numbers mean

- Data quality policy: how revisions are handled, what staleness means, what null confidence means

This documentation is not optional or deferred. Institutional customers will ask for it before signing. It is a revenue prerequisite.

Step 6.3: ToS audit completion

Before any data product ships to any customer, complete the ToS audit for all sources:

- Coinalyze: commercial use and redistribution

- CoinMetrics community: commercial use

- SoSoValue: confirm non-commercial restriction, evaluate paid tier

Sources that fail the commercial use audit are flagged and excluded from external data products. The internal signal generation can continue using them — the restriction is on redistribution, not on internal computation.

Step 6.4: First customer delivery

The first customer delivery is not a public launch. It is a direct engagement:

- One to three customers who have expressed interest

- Manual onboarding — API key issued directly, no self-serve

- Direct communication channel for feedback

- Price: charge real money from day one. Free trials produce no useful signal about willingness to pay.

Phase 6 gate (continuous, not a hard stop):

| Criterion | Required before first customer delivery |
| --- | --- |
| Health monitoring | Operator can identify any collection failure within 15 minutes |
| Methodology docs | At least EDSx methodology and metric catalog complete |
| ToS audit | All sources audited. Restrictions enforced in API. |
| API key auth | Working tier enforcement |
| Redistribution filter | Verified in production |

Migration Execution Plan

The migration runs entirely within Phase 1. The sequence is designed so that each migration produces data the next migration may depend on (Tiingo spot price first, because exchange flows adapter needs it for unit conversion).

Pre-migration checklist:

- Phase 0 gate passed (schema verified)

- All source catalog entries seeded with correct redistribution flags

- All instrument catalog entries seeded for known universe

- Migration adapters code-reviewed against adapter contract

During migration:

- Run one migration at a time

- Monitor observations_rejected in real time — unexpected rejection volume is a signal to pause and investigate

- Do not start live collection agents until all migrations complete — avoid timestamp conflicts between migrated historical data and live collection

Post-migration verification:

- Query instrument_metric_coverage for each migrated source and verify completeness statistics reflect the migrated history

- Verify BTC funding rate history extends to 2021 (Coinalyze audit claim)

- Verify BTC price history extends to 2014 (Tiingo claim)

- Verify FRED macro history is present for all five series

Parallel Operation Plan

There is no parallel operation. Forge is dead.

The rationale: parallel operation of old and new systems creates the exact problem this redesign was meant to eliminate — two sources of truth, two schemas, ambiguity about which system is authoritative. Given that Forge is declared dead and the new system is designed from scratch, the correct approach is:

- New system is built and verified through Phase 1 gate before anything signal-related runs

- Migration of historical data happens in Phase 1 — new system has the history

- Live collection starts after migration — new system has current data

- Signal generation begins in Phase 3 on new infrastructure — no dependency on Forge

- Forge database can be retained read-only as a reference for 90 days, then decommissioned

The only thing that should run while the new system builds is the existing collection if there is a specific concern about losing data continuity during the build period. If that concern exists, the Forge collection agents can continue writing to their existing tables — not as a production system, but as a data safety net. Those tables remain available for migration if needed. But they are not consulted by the new system under any circumstances.

Timeline Estimates

These are single-operator estimates. They assume focused work, not full-time availability. Each phase estimate is wall-clock time, not engineering hours.

| Phase | Estimated duration | Primary risk |
| --- | --- | --- |
| Phase 0: Foundation | 3–5 days | Schema design errors discovered during DDL application |
| Phase 1: Data Ingestion | 2–3 weeks | Migration adapter bugs, wei conversion edge cases, DeFiLlama backfill rate limits |
| Phase 2: Feature Engineering | 2–3 weeks | PIT constraint violations discovered in audit, rolling window edge cases |
| Phase 3: EDSx | 1–2 weeks | Rule calibration taking longer than expected, regime classification edge cases |
| Phase 4: ML | 3–4 weeks | Training data insufficient for some instruments, graduation criteria not met on first pass |
| Phase 5: Serving | 1–2 weeks | API integration issues, webhook delivery reliability |
| Phase 6: Productization | 1–2 weeks | ToS audit findings requiring source exclusions |
| Total | 10–17 weeks |  |

The wide range on each phase reflects the primary unknown: how clean the existing data actually is when migration adapters run against it. The audit identified known issues. Unknown issues will surface during migration.

Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Migration adapter discovers structural data quality issues not identified in audit | Medium | High — Phase 1 gate delayed | Budget 1 extra week in Phase 1. Re-backfill from source rather than debugging corrupt data. |
| Coinalyze ToS audit fails for redistribution | Medium | Medium — derivatives metrics excluded from Data API product | Internal signal generation unaffected. Data API launched without derivatives metrics until replacement source found. |
| ML models fail graduation criteria after first training | Medium | Medium — Phase 4 extends | Shadow period extended. EDSx serves as the production signal while ML is iterated. Customers receive honest confidence values from EDSx-only signal. |
| Single operator illness or unavailability | Low | High — all phases delayed | No mitigation beyond documentation quality. Every phase gate includes documentation requirements so context can be recovered. |
| Source API breaking change (Coinalyze, DeFiLlama) | Low | Medium — collection gap until adapter fixed | Staleness propagates honestly to signal output. Customer is informed via confidence degradation. Adapter fix is scoped to Layer 2 only. |
| TimescaleDB performance insufficient for feature engineering query load | Low | Medium — DuckDB takes on more analytical load | DuckDB analytical layer exists precisely for this. Architectural mitigation already built in. |
| Schema defect discovered after Phase 0 gate | Low | Very High — requires DDL migration on populated table | Phase 0 gate is the primary mitigation. PIT query test, index verification, and constraint tests are all designed to catch schema defects before data enters. |
| Options data gap (Deribit) affects signal quality materially | Low | Low — null-propagates in v1 | EDSx confidence degrades gracefully. Deribit adapter is v1.1 scope. |
| DeFiLlama lending utilization proxy is too noisy to carry signal | Medium | Low — single feature degraded | Feature is marked as proxy in catalog. Signal contribution is limited. Does not break the system. |
| First customer dissatisfied with signal quality | Low | Medium — revenue delayed | EDSx graduation criteria and ML graduation criteria are both conservative. The signal is not served to customers until it demonstrably works on OOS data. Methodology documentation sets correct expectations. |

Decisions Locked by Thread 6

| Decision | Outcome |
| --- | --- |
| Build sequence | Schema first. Data second. Features third. EDSx fourth. ML fifth. Serving sixth. |
| Phase gate model | Hard pass/fail gates. No phase begins until previous phase gates pass. No exceptions. |
| Migration strategy | All migrations run before live collection starts. No timestamp conflicts. |
| Parallel operation | None. Forge is dead. Read-only retention for 90 days as safety net only. |
| First ML shadow period | Minimum 30 days. Extension if shadow evaluation fails. |
| First customer delivery | Phase 6, after all gates pass. Direct engagement, real pricing, no free trials. |
| ToS audit timing | Completes in Phase 6, before any external data product ships. |
| Schema defect response | Discovered defects are fixed before Phase 1 begins. No schema changes after Phase 0 gate. |
| Timeline | 10–17 weeks single operator. Primary variance is migration data quality. |

Design Complete

The complete specification now exists from Layer 7 (revenue) to Layer 0 (sources). Every layer has:

- A locked specification

- A defined contract to the layers above and below it

- Hard pass/fail gates before the next layer builds

- Documented decisions with rationale

The design decisions locked across all six threads:

Thread 1: Intelligence-as-a-Service primary, multi-stream revenue architecture, coverage framed by domain not ticker count, MVP is a signal product to institutional early access customers.

Thread 2: Two independent computational tracks (EDSx + ML) on shared data and feature infrastructure, four pillars, five ML models, 14-day horizon, walk-forward training only, five hard graduation criteria, honest null propagation.

Thread 3: Seven feature categories, event-triggered computation, three typed null states, absolute PIT constraint, versioned feature catalog, idempotent computation.

Thread 4: EAV schema with metric catalog, bitemporal PIT model, PostgreSQL + TimescaleDB + DuckDB, canonical naming convention, zero DDL for new metrics or sources, schema is immutable from this point forward.

Thread 5: Schema-per-source landing zone, standardized adapter contract, per-source field mappings and unit conversions, gap analysis with explicit resolution decisions, migration plan for all salvageable historical data.

Thread 6: Schema-first build sequence, hard phase gates, no parallel operation, 10–17 week single-operator timeline, risk register with mitigations.

The next action is Phase 0. The schema applies to the database. Everything else follows.