FROMTHEBRIDGE

Empire Architecture v2.0

RESULT_ID_C2_C3_BRONZE_COLD_SINGLESNAP

Design Specification — Bronze Cold Archive (C2) + Signal Snapshot Cache (C3)

| Status | BUILD-READY — Architect Confirmed |
| --- | --- |
| Date | 2026-03-06 |
| Phase Scope | C2: Phase 1 ¦ C3: Phase 5 |
| Owner | Stephen (architect, sole operator) |
| Depends on | thread_infrastructure.md, thread_7_output_delivery.md |

All open assumptions resolved. Zero new infrastructure components. Zero code-change cloud migration path intact.

# 1. Executive Summary

This document records the complete design specification for two infrastructure gaps identified prior to Phase 5 (Serving Layer) build. Both gaps were designed, reviewed, and all open assumptions resolved in a single architecture session on 2026-03-06. Both specifications are build-ready and require no architect re-review before implementation begins.

## 1.1 Gap Summary

| Gap ID | Description | Phase | Status |
| --- | --- | --- | --- |
| C2 | Bronze 90-day retention creates a silent audit gap — raw data permanently lost after day 91, preventing full reprocessing of systematic data quality issues | Phase 1 | BUILD-READY |
| C3 | No caching layer between DuckDB and FastAPI — every /v1/signals request hits DuckDB/MinIO for identical data, creating latency vulnerability under traffic spikes | Phase 5 | BUILD-READY |

## 1.2 Design Decisions Summary

| Decision | Choice | Rationale |
| --- | --- | --- |
| C2: Storage architecture | Two MinIO buckets: bronze-hot (90d) + bronze-archive (indefinite) | No new infrastructure. Separate credentials enforce write isolation. |
| C2: Archive unit | Parquet files per partition (source_id, date, metric_id) | Matches existing Iceberg partition spec. Reprocessing path unchanged. |
| C2: Idempotency | forge.bronze_archive_log in PostgreSQL (admin metadata, not time-series) | Authoritative record of archive state. Rule 3 compliant. |
| C2: Expiry safety | Lag-based (88-day buffer) rather than lock-based | MinIO lifecycle cannot query Postgres. 88-day buffer + 3-day alert is sufficient defense. |
| C2: Partition metadata view | DuckDB over Iceberg metadata (~50ms) | No additional Postgres table. Native Iceberg catalog query. |
| C3: Cache location | Python dict in FastAPI app.state (in-process) | Zero external dependencies. GIL-safe atomic swap. ~250KB heap. |
| C3: Entitlement model | Option C: redistribution-filter at populate, tier-filter per-request | Gated field values never present in cache object. Prevents filter-bypass data leaks. |
| C3: Cache population trigger | Dagster HTTP POST to FastAPI /internal/cache/refresh after signal compute | Event-driven. No polling. Atomic swap — no gap between old and new snapshot. |
| C3: Snapshot canonical store | MinIO JSON file (written by Dagster, read by FastAPI on warm start) | FastAPI restart reads last good snapshot from MinIO. Warm in <5s. |
| C3: Stale behavior | Serve stale snapshot with is_stale=true flag; next_computation_estimated=null | Honest degradation. Customers see real signal; staleness is visible in response envelope. |

## 1.3 Constraints Satisfied

- No new infrastructure components added (no Redis, no Memcached, no new databases)

- MinIO → S3 migration path remains zero-code-change (config swap only)

- Rule 2 (ClickHouse write-only) not affected by either gap

- Rule 3 (no time-series in PostgreSQL) maintained — bronze_archive_log is administrative metadata only

- Redistribution enforcement (A2) and entitlement filtering (D2) not bypassed by cache

- Single-operator maintainability preserved throughout

# 2. C2 — Bronze Cold Archive

## 2.1 Storage Architecture

The bronze layer is redesigned as a two-bucket MinIO deployment. Both buckets exist on the same MinIO instance at /mnt/empire-data. No new MinIO instance is required.

| Attribute | bronze-hot (existing) | bronze-archive (new) |
| --- | --- | --- |
| Retention | 90 days (MinIO lifecycle expiry) | Indefinite — no expiry policy set |
| Written by | Collection adapters (Layer 2) exclusively | Dagster archive asset exclusively |
| Read by | Silver export Dagster asset exclusively | Reprocessing operations only (ad hoc, not normal pipeline) |
| MinIO credential | MINIO_BRONZE_HOT_USER | MINIO_BRONZE_ARCHIVE_USER (separate, isolated) |
| Iceberg schema | Existing (source_id, date, metric_id partitioned) | Identical schema and partition spec as bronze-hot |
| Purpose | Operational landing zone, GE validation source | Long-term raw payload preservation for audit and reprocessing |
| Post-migration (S3) | S3 Standard (auto) | S3 Intelligent-Tiering (cost optimisation) |

### Iceberg Table Structure

Both buckets use identical Iceberg table structures and partition specs: (source_id, date, metric_id). Divergence is intentionally avoided. The reprocessing path reads bronze-archive data and feeds it into the same Silver ingestion Dagster assets — if schemas differed, those assets would require a format adapter, adding permanent technical debt.

bronze-archive is a separate Iceberg table with its own catalog entry, not a continuation of the bronze-hot table. This avoids Iceberg snapshot management conflicts between the hot and archive paths.

### Credential Isolation

MINIO_BRONZE_HOT_USER has no write permission to bronze-archive. MINIO_BRONZE_ARCHIVE_USER has no write permission to bronze-hot. This follows the same credential isolation pattern already applied to ClickHouse (Rule 2). An adapter that accidentally writes to the archive bucket is a hard failure, not a silent corruption.

## 2.2 Archive Job Specification

### Trigger and Schedule

- Schedule: Daily at 02:00 UTC via Dagster ScheduleDefinition

- Archive window: partitions from today-9 to today-2 (7-day window, 2-day lag from live ingestion)

- The 2-day lag assumes no late-arriving Bronze writes to partitions older than 48 hours — confirmed by architect

- The 88-day buffer between earliest archive date and 90-day expiry is the primary safety margin

### Idempotency Log — forge.bronze_archive_log

The archive job maintains an idempotency record in PostgreSQL. This table is administrative metadata only — no time-series data, Rule 3 compliant. Lives in forge schema on the catalog PostgreSQL instance.

CREATE TABLE forge.bronze_archive_log (

source_id         TEXT        NOT NULL,

partition_date    DATE        NOT NULL,

metric_id         TEXT        NOT NULL,

archived_at       TIMESTAMPTZ NOT NULL DEFAULT now(),

file_count        INTEGER     NOT NULL,

bytes_archived    BIGINT      NOT NULL,

checksum_verified BOOLEAN     NOT NULL DEFAULT false,

PRIMARY KEY (source_id, partition_date, metric_id)

);

### Partition Discovery — DuckDB over Iceberg Metadata

The archive job discovers which partitions exist in bronze-hot by querying the Iceberg table metadata via DuckDB (~50ms). No additional PostgreSQL table is required. This is the preferred implementation path over a Postgres-backed manifest table.

-- Discover partitions present in bronze-hot

SELECT DISTINCT source_id, partition_date, metric_id

FROM iceberg_scan('s3://bronze-hot/metadata/...')

WHERE partition_date BETWEEN :start AND :end

### Verification Protocol

After copying each partition to bronze-archive, the job verifies by re-listing the archive partition and comparing file count and byte count against the source. On match: checksum_verified = true written to bronze_archive_log. On mismatch: checksum_verified = false, Dagster ERROR raised, hot data not eligible for expiry.

### Dagster Asset — Complete Definition (Pseudocode)

@asset(

group_name='bronze_maintenance',

compute_kind='python',

description='Archives confirmed Iceberg partitions from bronze-hot to bronze-archive.',

)

def bronze_cold_archive(context, postgres_resource, minio_hot, minio_archive):

archive_end   = date.today() - timedelta(days=2)

archive_start = archive_end  - timedelta(days=7)

# 1. Discover pending partitions via DuckDB/Iceberg metadata

pending = discover_hot_partitions(archive_start, archive_end)

already_archived = postgres.query(

'SELECT source_id, partition_date, metric_id'

' FROM forge.bronze_archive_log WHERE checksum_verified = true'

)

to_archive = pending - already_archived

for source_id, partition_date, metric_id in to_archive:

hot_prefix = f'data/source_id={source_id}/date={partition_date}/metric_id={metric_id}/'

arch_prefix = hot_prefix  # identical path under bronze-archive bucket

# 2. Copy files

hot_files  = minio_hot.list(hot_prefix)

total_bytes = 0

for f in hot_files:

data = minio_hot.get(f)

minio_archive.put(f, data)

total_bytes += len(data)

# 3. Verify

arch_files = minio_archive.list(arch_prefix)

verified   = (len(arch_files) == len(hot_files))

# 4. Write log

postgres.upsert('forge.bronze_archive_log', {

'source_id': source_id, 'partition_date': partition_date,

'metric_id': metric_id, 'file_count': len(arch_files),

'bytes_archived': total_bytes, 'checksum_verified': verified

})

if not verified:

raise Exception(f'Archive verify FAILED: {source_id}/{partition_date}/{metric_id}')

bronze_archive_schedule = ScheduleDefinition(

job=define_asset_job('bronze_archive_job', [bronze_cold_archive]),

cron_schedule='0 2 * * *',

execution_timezone='UTC',

)

## 2.3 MinIO Lifecycle Policy

MinIO lifecycle policies cannot enforce archive-before-expiry as a hard dependency — lifecycle uses time-based object age rules and cannot query the bronze_archive_log table. The dependency is managed by the Dagster job's 88-day buffer, not by a lifecycle lock.

### bronze-hot Lifecycle Configuration (XML)

<LifecycleConfiguration>

<Rule>

<ID>bronze-hot-90-day-expiry</ID>

<Status>Enabled</Status>

<Filter><Prefix>data/</Prefix></Filter>

<Expiration><Days>90</Days></Expiration>

</Rule>

</LifecycleConfiguration>

# Apply via MinIO client

mc ilm import local/bronze-hot < bronze-hot-lifecycle.xml

### Safety Model

The archive job runs daily from day 2 of data age. Hot data expires at day 90. This provides 88 days for the archive job to succeed before any partition is at expiry risk. A single-day failure self-heals on the next daily run. A persistent failure is caught by the 3-day consecutive failure alert (see Section 2.5) long before any expiry boundary is approached.

## 2.4 Reprocessing Procedure

Scenario: a systematic data quality bug (e.g., unit conversion error) is discovered at day 120. Hot data for the affected date range has expired. Archive data exists with checksum_verified = true.

- CONFIRM ARCHIVE COVERAGE: Query forge.bronze_archive_log for affected source_id, partition_date range, metric_id. All rows must show checksum_verified = true before proceeding. Any unverified partition stops the procedure.

- RESTORE TO HOT PATH: Copy archive partition files back to bronze-hot at the identical path structure using mc cp --recursive. The Bronze -> Silver Dagster asset reads from the hot bucket — no asset code changes required.

- APPLY BUG FIX: Deploy corrected adapter/normalization logic through the standard bluefin -> rsync -> proxmox workflow. Never edit on proxmox.

- REMATERIALIZE BRONZE -> SILVER: Force-materialize affected Bronze Dagster assets for the date range. The adapter re-normalizes raw payloads and writes corrected rows to ClickHouse forge.observations.

- REPLACINGMERGETREE DEDUPLICATION: ClickHouse selects the row with the highest data_version per deduplication key (metric_id, instrument_id, observed_at). Corrected rows carry higher data_version. Run OPTIMIZE TABLE forge.observations PARTITION <partition> FINAL with do_not_merge_across_partitions_select_final=1 during an off-peak window. The original incorrect rows are preserved (bitemporal audit trail) but superseded.

- TRIGGER SILVER -> GOLD EXPORT: Force-materialize the Silver -> Gold export Dagster asset. Incremental export picks up corrected rows (newer ingested_at than last export watermark) and writes corrected Iceberg partitions to Gold bucket.

- REMATERIALIZE FEATURES: Re-materialize feature assets that depend on corrected metrics. dbt transformations re-run against corrected Gold data. Mart feature values are overwritten (idempotent by design, thread_3).

- CLEAN UP: Remove temporary restored files from bronze-hot: mc rm --recursive local/bronze-hot/data/source_id=<>/date=<range>/

- DOCUMENT: Create pipeline item in bridge.pipeline_items recording the reprocessing event, affected source, date range, and bug description.

## 2.5 Storage Projections

| Component | Projected Size | Basis |
| --- | --- | --- |
| bronze-hot (steady state) | ~2 GB | ~23 MB/day x 90 days. BLC-01 dominates (~15 MB/day). |
| bronze-archive (annual growth) | ~8 GB/year | ~23 MB/day x 365 days, compressed Parquet. |
| bronze-archive (5 years) | ~40 GB | Cumulative. Fits comfortably on 4TB SSD. |
| Gold Iceberg analytical layer | ~100 GB | Aggregated, compressed, grows with history depth. |
| Grafana, Prometheus, Gitea | ~50 GB | Monitoring and tooling. |
| Total estimated (5yr horizon) | ~192 GB | Against 4TB SSD (~4,000 GB available). 95% headroom. |

Storage is not a constraint through v1 or any foreseeable v2 scope. The 4TB SSD is not threatened by the current source inventory or 5-year projection.

## 2.6 Cloud Migration Compatibility

- Both bronze-hot and bronze-archive are S3-compatible MinIO buckets — identical bucket semantics apply to AWS S3.

- Migration procedure: provision two S3 buckets, run aws s3 sync for each, update MINIO_ENDPOINT and bucket name environment variables. Zero application code changes.

- MinIO lifecycle XML is compatible with AWS S3 lifecycle configuration syntax. Re-import the same XML file via aws s3api put-bucket-lifecycle-configuration on the target bucket.

- Post-migration: apply S3 Intelligent-Tiering storage class to ftb-bronze-archive. Automatically moves infrequently-accessed objects to cheaper storage tiers at no retrieval penalty. Not available in self-hosted MinIO (single-tier). This is a migration benefit, not a blocker.

- Migration trigger: 50 paying customers OR /mnt/empire-data > 80% capacity — per thread_infrastructure.md.

## 2.7 C2 Operational Monitoring

### Alert Definitions

| Metric | Threshold | Severity | Response |
| --- | --- | --- | --- |
| bronze_archive_consecutive_failures | > 3 days | CRITICAL | Immediate investigation. Check Dagster archive asset. Manually archive affected partitions before day 87. |
| Daily archive bytes (7-day rolling avg) | < 50% of expected (~11 MB/day) | WARNING | Job may be silently skipping partitions. Verify partition discovery query against Iceberg metadata. |
| bronze_expiry_audit (daily Dagster asset) | Any row returned (partition within 5d of expiry, not yet archived) | CRITICAL | Manual archive of listed partitions immediately. Extend archive window if recurring. |

### Expiry Audit Query

Run daily by a dedicated Dagster asset (bronze_expiry_audit). Non-empty result set triggers CRITICAL alert.

-- Partitions in hot bucket within 5 days of expiry without confirmed archive

SELECT h.source_id, h.partition_date, h.metric_id

FROM   forge.bronze_hot_partitions h    -- DuckDB view over Iceberg metadata

LEFT JOIN forge.bronze_archive_log a

ON  h.source_id       = a.source_id

AND h.partition_date  = a.partition_date

AND h.metric_id       = a.metric_id

AND a.checksum_verified = true

WHERE h.partition_date < CURRENT_DATE - INTERVAL '85 days'

AND   a.source_id IS NULL;

# 3. C3 — Signal Snapshot Cache

## 3.1 Cache Design

### Cache Location

In-process Python dict stored in FastAPI application lifespan state (app.state.signal_cache). No external service. No Redis. No Memcached. GIL-safe atomic swap on refresh. Accessible from request handlers with zero I/O.

@asynccontextmanager

async def lifespan(app: FastAPI):

app.state.signal_cache = SignalCache()

await app.state.signal_cache.warm_from_minio()  # warm on startup

yield

# cleanup on shutdown

### Data Model

@dataclass

class SignalCache:

snapshot:  SignalSnapshot | None = None

ready:     bool                  = False

@property

def age_seconds(self) -> float | None:

if not self.snapshot:

return None

return (datetime.utcnow() - self.snapshot.computed_at).total_seconds()

@dataclass

class SignalSnapshot:

computed_at:  datetime

cached_at:    datetime

universe:     dict[str, InstrumentSignal]  # key: instrument_id

is_stale:     bool = False

@dataclass

class InstrumentSignal:

instrument_id:        str

edsx_score:           float | None

edsx_confidence:      float | None

ml_score:             float | None

ml_confidence:        float | None

composite_score:      float | None

regime:               str   | None

pillars:              dict[str, PillarScore]

redistribution_flags: dict[str, bool]   # field -> is_blocked (applied at populate)

component_breakdown:  dict | None        # Paid+ tier only

provenance:           dict | None        # Paid+ tier only

### Cache Key Structure

Single instruments are not cached separately. They are served by slicing the full-universe cached snapshot at request time. This eliminates 121+ separate cache entries, simplifies invalidation to a single atomic swap, and keeps memory footprint predictable.

| Key | Usage |
| --- | --- |
| signals:full:v1 | Full universe snapshot — primary cached object |
| signals:instrument:{instrument_id}:v1 | Not stored separately. Used only for cache miss tracking in Prometheus metrics. |

### Memory Footprint

| Component | Estimate | Basis |
| --- | --- | --- |
| Per instrument (Python objects) | ~2 KB | 5 numeric scores + 5 pillar scores + 10 component fields + provenance dict |
| Full universe (121 instruments) | ~250 KB | 121 x 2 KB in CPython heap |
| As serialized JSON (latency estimate) | ~500 KB – 1 MB | Full pillar breakdown with provenance fields |
| FastAPI process overhead | Negligible | Trivially small relative to FastAPI process heap |

## 3.2 Cache Population Strategy

### Trigger: Dagster HTTP POST to FastAPI

After each signal computation Dagster asset completes, it calls the FastAPI internal cache-refresh endpoint. Event-driven — no polling. The Dagster asset writes the snapshot to MinIO first (canonical record), then notifies FastAPI.

@asset(

group_name='signal_outputs',

deps=[edsx_composite_asset, ml_composite_asset],

)

def signal_snapshot_writer(context, fastapi_resource):

# 1. Build snapshot from Marts (DuckDB reads Gold)

snapshot = build_signal_snapshot_from_marts()

# 2. Write canonical record to MinIO

minio_path = write_snapshot_to_minio(snapshot)  # s3://gold/snapshots/latest.json

# 3. Notify FastAPI to refresh in-process cache

resp = fastapi_resource.post(

'/internal/cache/refresh',

headers={'X-Internal-Token': os.environ['INTERNAL_CACHE_TOKEN']},

json={'snapshot_path': minio_path}

)

resp.raise_for_status()

context.log.info(f'Cache refresh triggered: {snapshot.computed_at}')

### FastAPI Refresh Handler

@router.post('/internal/cache/refresh')

async def refresh_cache(

request: RefreshRequest,

x_internal_token: str = Header(...),

app_state = Depends(get_app_state)

):

if x_internal_token != settings.INTERNAL_CACHE_TOKEN:

raise HTTPException(status_code=403)

# 1. Load from MinIO canonical store

snapshot = await load_snapshot_from_minio(request.snapshot_path)

# 2. Apply redistribution filter at populate time (Option C)

snapshot_filtered = apply_redistribution_filter(snapshot)

# 3. Atomic swap (GIL-safe in CPython — single assignment)

app_state.signal_cache.snapshot = snapshot_filtered

app_state.signal_cache.ready    = True

logger.info('cache_refreshed', computed_at=snapshot.computed_at.isoformat())

return {'status': 'ok', 'computed_at': snapshot.computed_at.isoformat()}

The canonical record is MinIO, not the in-memory cache. The cache is a serving accelerator. On FastAPI restart, the last-written MinIO snapshot is read at startup — the cache is warm before the first request is served.

## 3.3 Entitlement and Redistribution Interaction

### Three Options Evaluated

| Option | Description | Memory | Per-Request Latency | Invalidation Complexity | Security |
| --- | --- | --- | --- | --- | --- |
| A | Pre-filtered cache: one snapshot per tier (Free, Pro, Protocol, Institutional), redistribution applied | 4x snapshot (~1 MB) | Minimal (pre-filtered) | 4 atomic swaps per cycle | Low |
| B | Unfiltered cache: store one Institutional-grade snapshot, apply all filtering per-request | 1x snapshot | Full filter overhead | 1 swap | RISK: Gated fields in app.state. Logic error leaks SoSoValue/CoinMetrics data. |
| C (CHOSEN) | Redistribution-filter at populate; tier-filter per-request. Gated field values never in cache object. | 1x snapshot | Tier filter only (~microseconds) | 1 swap | Strong: redistribution enforcement at populate time, not serving time. |

### Option C Rationale

Option B is rejected on security grounds: an unfiltered snapshot in app.state contains SoSoValue and CoinMetrics fields that must not be served to any tier until Phase 6 ToS audit completes. A logic error in per-request filtering could silently leak redistribution-blocked data. Option C ensures gated field values are never present in the cache object — the enforcement point is population, which runs once per cycle, not per request.

Option A adds complexity (4 separate invalidation swaps per computation cycle) for marginal per-request latency benefit. With 121 instruments and Option C's lightweight tier-field filter, per-request filtering adds microseconds — not worth the invalidation complexity.

## 3.4 Cache Invalidation Model

| Trigger | Mechanism | Result |
| --- | --- | --- |
| Signal computation completes (normal) | Dagster POST to /internal/cache/refresh. New snapshot fully built before swap. | Atomic replacement. No gap. No stale window during normal cycles. |
| Cache age exceeds TTL (1.5x cadence = 9h at 6h cadence) | FastAPI sets is_stale=True on all responses. Stale snapshot continues to be served. | Customers see real signal + is_stale flag. next_computation_estimated set to null. |
| Computation fails — no new snapshot produced | Stale snapshot served indefinitely with is_stale=True. Operator alerted. | Honest degradation. No error responses. Monitoring fires CRITICAL alert. |
| FastAPI restart (crash or deploy) | Lifespan startup reads latest MinIO snapshot. Cache warm in <5s. | No DuckDB fallback under normal load. Readiness endpoint prevents premature traffic. |

On cache miss during normal operation: serve live DuckDB Gold query with a 5s timeout. Log as a monitoring event (should not occur outside startup). Return result with is_stale=False and a cache_miss=True field in the response envelope for operator diagnostics.

## 3.5 Response Envelope — Freshness Metadata

{

"snapshot_computed_at":      "2026-03-06T12:00:00Z",

"snapshot_cached_at":        "2026-03-06T12:00:47Z",

"snapshot_served_at":        "2026-03-06T14:23:11Z",

"cache_age_seconds":         8544,

"is_stale":                  false,

"next_computation_estimated":"2026-03-06T18:00:00Z",

"cache_miss":                false,

"data": { ... }

}

| Field | Source | Notes |
| --- | --- | --- |
| snapshot_computed_at | SignalSnapshot.computed_at (set by Dagster at build time) | Time the computation cycle produced this snapshot |
| snapshot_cached_at | SignalSnapshot.cached_at (set when cache was last refreshed) | Time FastAPI loaded this snapshot into memory |
| snapshot_served_at | datetime.utcnow() injected by serving middleware per-request | Request-time timestamp |
| cache_age_seconds | (snapshot_served_at - snapshot_computed_at).total_seconds() | Age of data from computation origin |
| is_stale | cache_age_seconds > SIGNAL_CACHE_TTL_SECONDS (cadence x 1.5) | True = snapshot is beyond expected computation cadence |
| next_computation_estimated | snapshot_computed_at + cadence_hours (fixed interval schedule) | null when is_stale=True and computation failure suspected |
| cache_miss | Set True when DuckDB fallback is used instead of cache | Operator diagnostic field; not surfaced in customer docs |

## 3.6 Latency Targets

| Endpoint | p50 | p95 | p99 | Notes |
| --- | --- | --- | --- | --- |
| GET /v1/signals (full universe, 121 instruments, cache hit) | < 20ms | < 50ms | < 100ms | Cache hit: Python heap read + tier filter + JSON serialization. No I/O. |
| GET /v1/signals/{instrument_id} (single instrument, cache hit) | < 5ms | < 15ms | < 30ms | Dict lookup + field filter. Fastest path. |
| Cache miss — live DuckDB Gold fallback | ~2s | ~5s | < 5s (timeout) | Acceptable only on cold start or monitoring event. Not a normal serving path. |

### Latency Monitoring Implementation

@app.middleware('http')

async def timing_middleware(request: Request, call_next):

start = time.perf_counter()

response = await call_next(request)

duration_ms = (time.perf_counter() - start) * 1000

response.headers['X-Response-Time-Ms'] = f'{duration_ms:.1f}'

logger.info(

'request_served',

path=request.url.path,

duration_ms=round(duration_ms, 1),

cache_hit=request.state.cache_hit,

tier=request.state.resolved_tier,

)

return response

Structured logs feed Prometheus via log scraping or direct counter increment. p50/p95/p99 derived from Prometheus histogram. Grafana panel on serving dashboard.

## 3.7 Warming Procedure

### On FastAPI Startup (Restart or Crash Recovery)

- FastAPI lifespan starts SignalCache with ready=False.

- Background task fires immediately on startup: reads the latest snapshot file from MinIO (s3://gold/snapshots/latest.json).

- If MinIO snapshot exists: deserialize -> apply redistribution filter -> set cache.snapshot -> set cache.ready=True. Estimated time: under 5 seconds.

- If no MinIO snapshot exists (first deployment before first computation cycle): cache remains ready=False. DuckDB fallback used for all requests until Dagster completes first signal computation cycle.

### Readiness Check

@router.get('/healthz/ready')

async def readiness(app_state = Depends(get_app_state)):

if not app_state.signal_cache.ready:

raise HTTPException(status_code=503, detail='Cache warming in progress')

return {

'status': 'ready',

'cache_age_seconds': app_state.signal_cache.age_seconds

}

Docker container health check calls /healthz/ready. The container is not marked healthy — and receives no traffic from the reverse proxy — until cache.ready=True. This prevents DuckDB-latency responses under normal load conditions.

## 3.8 C3 Operational Monitoring

| Metric | Threshold | Severity | Response |
| --- | --- | --- | --- |
| signal_cache_computed_at_epoch (gauge) | (time() - gauge) > cadence_seconds x 1.5 (> 9h at 6h cadence) | ERROR | Check Dagster: is signal_snapshot_writer RUNNING (normal) or FAILED (critical)? See disambiguation below. |
| signal_cache_refresh_failure_total | Any increment | WARNING | Dagster computed snapshot but FastAPI did not receive the refresh call. Check Docker network connectivity between Dagster code server and FastAPI. |
| Cache miss rate (cache_miss=True in logs) | > 0.1% of requests sustained | WARNING | Cache warming is failing or race condition exists. Investigate startup sequence. |

### Stale Cache Disambiguation

Two states produce a stale cache. Distinguish as follows:

| Observation | State | Action |
| --- | --- | --- |
| Dagster signal_snapshot_writer shows RUNNING, last_dagster_snapshot_write not yet updated | Computation in progress (normal) | No action. Wait for completion. Stale snapshot continues to be served honestly. |
| Dagster signal_snapshot_writer shows FAILED, last_dagster_snapshot_write not updated | Computation failed (critical) | Investigate Dagster asset failure. Signal snapshot is indefinitely stale until manual re-trigger or fix. |
| Dagster shows SUCCESS but last_fastapi_cache_refresh is older than last_dagster_snapshot_write | Delivery failure (network partition between Dagster and FastAPI) | Check Docker internal network. Manually POST to /internal/cache/refresh with snapshot_path if needed. |

# 4. Resolved Open Assumptions

All open assumptions from the specification session were resolved by the architect on 2026-03-06. No items remain open. These resolutions are locked decisions for CC prompt generation.

## 4.1 C2 Resolutions

| # | Assumption | Resolution |
| --- | --- | --- |
| 1 | Archive lag window (2-9 days). Late Bronze writes after 48h? | CONFIRMED: No late Bronze writes post-48h. Lag window of 2-9 days is correct. |
| 2 | forge.bronze_archive_log in PostgreSQL — Rule 3 compliance? | CONFIRMED: Administrative metadata only. No time-series data. Belongs in forge schema on catalog PostgreSQL instance. |
| 3 | bronze_hot_partitions — PostgreSQL manifest table or DuckDB? | RESOLVED: DuckDB over Iceberg metadata (~50ms). No additional PostgreSQL table required. |
| 4 | OPTIMIZE TABLE FINAL — production contention risk? | RESOLVED: Use OPTIMIZE TABLE ... PARTITION <partition> FINAL with do_not_merge_across_partitions_select_final=1 setting. Run off-peak. Partition-scoped to avoid full-table merge. |
| 5 | Snapshot file format in MinIO (C3 warm start)? | RESOLVED: JSON. Human-readable, easier to debug. At ~1 MB projected size, performance difference vs Parquet is negligible. |
| 6 | S3 Intelligent-Tiering for bronze-archive post-migration? | CONFIRMED: Acceptable. Apply S3 Intelligent-Tiering to ftb-bronze-archive bucket on MinIO -> S3 migration. |

## 4.2 C3 Resolutions

| # | Assumption | Resolution |
| --- | --- | --- |
| 7 | Internal refresh endpoint auth — shared token or mTLS? | RESOLVED: Shared token (INTERNAL_CACHE_TOKEN env var) is sufficient for v1. Both services on same Docker network on proxmox. |
| 8 | Signal computation cadence? | CONFIRMED: 6 hours. TTL = 6h x 1.5 = 9 hours. SIGNAL_CACHE_TTL_SECONDS = 32400. |
| 9 | next_computation_estimated calculation? | CONFIRMED: Fixed interval. computed_at + cadence_hours (6h). Not calendar-aware. Set to null when is_stale=True. |
| 10 | Cache miss fallback behavior? | RESOLVED: Serve live DuckDB query with 5s timeout. Log as monitoring event. Return result with cache_miss=True in response envelope. |
| 11 | Tier filtering field definitions — authoritative source? | CONFIRMED: thread_7_output_delivery.md Section 4 (field-level tier gates) is authoritative. Stable before C3 build begins. |
| 12 | is_stale customer visibility — serve or error? | CONFIRMED: Serve stale snapshot with is_stale=True in response body and next_computation_estimated=null. No HTTP error response. |

# 5. Implementation Checklist for CC Prompts

## 5.1 C2 — Phase 1 Build Items

| Item | Description | Dependencies | Gate |
| --- | --- | --- | --- |
| C2-01 | Add bronze-archive bucket to MinIO init script in docker-compose / cold-start sequence | MinIO service running | Phase 1 |
| C2-02 | Create separate MinIO credentials: MINIO_BRONZE_ARCHIVE_USER with write permission to bronze-archive only | MinIO service running | Phase 1 |
| C2-03 | Apply 90-day lifecycle policy to bronze-hot bucket via mc ilm import | bronze-hot bucket initialized | Phase 1 |
| C2-04 | Create forge.bronze_archive_log DDL migration in db/migrations/0002_bronze_archive_log.sql | Phase 0 schema deployed | Phase 1 |
| C2-05 | Implement bronze_hot_partitions DuckDB view over Iceberg metadata | bronze-hot Iceberg tables initialized (Phase 1 collection running) | Phase 1 |
| C2-06 | Implement bronze_cold_archive Dagster asset per pseudocode in Section 2.2 | C2-01 through C2-05 complete | Phase 1 |
| C2-07 | Register bronze_archive_schedule in Dagster repository | C2-06 complete | Phase 1 |
| C2-08 | Implement bronze_expiry_audit Dagster asset (daily audit query) | C2-04, C2-05 complete | Phase 1 |
| C2-09 | Wire Prometheus metrics: bronze_archive_consecutive_failures, daily bytes gauge | Prometheus scrape configured | Phase 1 |
| C2-10 | Add cold-start sequence step for bronze-archive bucket creation and credential setup | Cold-start procedure in thread_infrastructure.md | Phase 1 |

## 5.2 C3 — Phase 5 Build Items

| Item | Description | Dependencies | Gate |
| --- | --- | --- | --- |
| C3-01 | Implement SignalCache and SignalSnapshot dataclasses | FastAPI service scaffolded | Phase 5 |
| C3-02 | Implement FastAPI lifespan with cache warm-start from MinIO on startup | MinIO gold/snapshots path exists (Phase 3 signal output) | Phase 5 |
| C3-03 | Implement /internal/cache/refresh endpoint with shared token auth | C3-01 complete | Phase 5 |
| C3-04 | Implement /healthz/ready readiness endpoint; wire to Docker health check | C3-01 complete | Phase 5 |
| C3-05 | Implement apply_redistribution_filter() at cache populate time (Option C) | Redistribution flags in metric_catalog / source_catalog | Phase 5 |
| C3-06 | Implement per-request tier filter using thread_7 field-level tier gate definitions | thread_7 Section 4 field gates stable | Phase 5 |
| C3-07 | Implement timing middleware with structured latency logging | FastAPI service running | Phase 5 |
| C3-08 | Add response envelope fields to all /v1/signals responses per Section 3.5 spec | C3-01, C3-06 complete | Phase 5 |
| C3-09 | Implement signal_snapshot_writer Dagster asset with HTTP POST to FastAPI after compute | FastAPI service deployed and reachable from Dagster code server | Phase 5 |
| C3-10 | Wire Prometheus metrics: signal_cache_computed_at_epoch, signal_cache_refresh_failure_total, cache_miss rate | Prometheus scrape configured | Phase 5 |
| C3-11 | Set SIGNAL_CACHE_TTL_SECONDS=32400 (6h x 1.5) in environment config | Signal cadence confirmed as 6h | Phase 5 |

# 6. Design Document Update Notes

The following updates to existing design documents are required following this specification session. These are not new decisions — they are documentation of decisions locked in this session.

## 6.1 thread_infrastructure.md

- Add C2 two-bucket MinIO architecture (bronze-hot, bronze-archive) to Storage section.

- Add forge.bronze_archive_log table to Known Gaps / Phase 1 deliverables.

- Add bronze-archive bucket to cold-start sequence Step 4 (MinIO initialization).

- Add C2 credential isolation (MINIO_BRONZE_ARCHIVE_USER) to Layer boundary enforcement mechanisms.

- Update Known Infrastructure Gaps table: remove 'MinIO bucket initialization' (resolved Phase 0 corrective); add 'bronze-archive bucket + archive job' under Phase 1.

## 6.2 thread_6_build_plan.md (when rewritten)

- Add C2 build items (C2-01 through C2-10) to Phase 1 gate criteria.

- Add C3 build items (C3-01 through C3-11) to Phase 5 gate criteria.

- Add forge.bronze_archive_log DDL migration file to Phase 1 deliverables list.

- Add signal_snapshot_writer Dagster asset to Phase 5 deliverables list.

## 6.3 design_index.md

- Add C2 and C3 to Known Gaps With Documented Plans table with Phase 1 and Phase 5 resolution triggers respectively.

- Remove any reference to 'no bronze long-term retention' if present.

## 6.4 CLAUDE.md

- Add MINIO_BRONZE_ARCHIVE_USER to Infrastructure > New Docker Services / storage credential list.

- Add /internal/cache/refresh and INTERNAL_CACHE_TOKEN to Phase 5 serving layer notes.

- Add signal computation cadence (6h) to Data Sources cadence table if not already present.

# 7. Architecture Invariants — Confirmed Intact

| Invariant | C2 Impact | C3 Impact |
| --- | --- | --- |
| Rule 1: Layer boundary one-way gate | No impact. bronze-archive is not in the normal data pipeline. Archive job reads bronze-hot only. | No impact. Cache reads Marts/Gold data already in Layer 6/5. |
| Rule 2: ClickHouse write-only except export job | No impact. C2 operates entirely on MinIO. | No impact. Cache populates from MinIO snapshot, not ClickHouse. |
| Rule 3: No time-series in PostgreSQL | CONFIRMED: forge.bronze_archive_log contains source_id, partition_date, metric_id, file_count, bytes_archived, checksum_verified. No observed_at + value columns. Rule 3 intact. | No impact. Cache is in-process Python state, not PostgreSQL. |
| Redistribution enforcement (A2) | No impact. C2 is infrastructure below the serving layer. | CONFIRMED: Option C applies redistribution filter at cache populate time. Gated field values never present in app.state cache object. Redistribution enforcement is structural, not per-request policy. |
| MinIO -> S3 zero-code-change migration | CONFIRMED: Two-bucket architecture is fully S3-compatible. Lifecycle policy XML syntax identical. S3 Intelligent-Tiering replaces MinIO single-tier storage for bronze-archive. | CONFIRMED: MinIO snapshot path (gold/snapshots/latest.json) is an S3-compatible path. No code changes on migration. |
| Single-operator maintainability | CONFIRMED: Archive job is fully automated. Manual intervention only on CRITICAL alerts (8 clear steps in reprocessing procedure). | CONFIRMED: Cache is in-process. No external service to manage. Staleness alerts distinguish running vs. failed computation states. |

## 7.1 No New Infrastructure Components

Both C2 and C3 satisfy the hard constraint of zero new infrastructure components:

| Component | C2 | C3 |
| --- | --- | --- |
| New Docker services required | None | None |
| New databases required | None | None |
| New MinIO buckets required | 1 (bronze-archive) — same MinIO instance | None |
| New Dagster assets required | 2 (bronze_cold_archive, bronze_expiry_audit) | 1 (signal_snapshot_writer — extends existing signal compute asset) |
| New PostgreSQL tables required | 1 (forge.bronze_archive_log) — admin metadata only | None |
| New FastAPI endpoints required | None | 1 internal (/internal/cache/refresh) + 1 health (/healthz/ready) |